# CI/CD & Environment Promotion Guide

Mastech Digital — Informatica Platform Assets

Covers the SDLC for IICS, export/import processes, source control integration, CI/CD pipeline design, and environment promotion workflows.

| Document | CI/CD & Environment Promotion Guide |
| --- | --- |
| Category | Governance Library |
| Document ID | #51 |
| Version | 1.0 |
| Date | February 2026 |
| Author | Mastech Digital — Informatica Practice |
| Reviewed By | Pending – Internal Review |
| Status | Draft |
| Classification | Internal – Mastech Digital |
| Platform Version | Informatica IDMC (IICS) – Early 2026 |
| Next Review | August 2026 |

# Executive Summary

This guide establishes the CI/CD and environment promotion practices for Informatica IDMC (IICS) projects. It covers the 12 exportable asset types, the export/import process, Git integration, CI/CD pipeline design using Jenkins or GitHub Actions, and the environment promotion workflow from DEV through PROD. It also documents critical limitations around asset types that are not supported for source control. Following these practices ensures repeatable, auditable, and automated deployments.

# Table of Contents

1.0  SDLC for IICS

2.0  Exportable Asset Types

3.0  Export & Import Process

4.0  Source Control Integration (Git)

5.0  CI/CD Pipeline Design

6.0  Environment Promotion Workflow

7.0  Promotion Checklist

8.0  Rollback Procedures

9.0  Limitations & Exceptions

10.0  Automation Scripts

# Prerequisites & Applicability

IDMC organization with DEV, TEST, UAT, and PROD sub-organizations

Git repository provisioned (GitHub, Azure Repos, or Bitbucket)

CI/CD tool available (Jenkins, GitHub Actions, or Azure Pipelines)

IICS REST API credentials configured for each environment

# 1. SDLC for IICS

The Software Development Lifecycle (SDLC) for IICS follows a standard multi-environment approach. Development is performed in DEV, validated in TEST and UAT, and deployed to PROD through automated pipelines.

## 1.1 Environment Strategy

| Environment | Purpose | Data | Access |
| --- | --- | --- | --- |
| DEV | Active development and unit testing | Synthetic / sampled | Developers |
| TEST | System integration testing | Masked production subset | QA team |
| UAT | User acceptance testing | Production-like | Business SMEs + QA |
| PROD | Live production workloads | Production data | Operations team |

BEST PRACTICE

Use separate IICS sub-organizations for each environment to enforce isolation. Never develop directly in TEST, UAT, or PROD environments.

# 2. Exportable Asset Types

IICS supports export and import of the following 12 asset types. Only these types can be managed through source control and CI/CD pipelines.

| # | Asset Type | Export Format | Notes |
| --- | --- | --- | --- |
| 1 | Mappings | ZIP package | Core data integration logic |
| 2 | Mapping Tasks | ZIP package | Execution wrapper for mappings |
| 3 | Taskflows | ZIP package | Orchestration workflows |
| 4 | Synchronization Tasks | ZIP package | Data sync configurations |
| 5 | Data Quality Rules | ZIP package | DQ rule definitions |
| 6 | Connections | ZIP package | Connection metadata (credentials excluded) |
| 7 | Schedules | ZIP package | Cron-based scheduling definitions |
| 8 | Parameters | ZIP package | Parameterized values |
| 9 | Guides | ZIP package | Business logic guides |
| 10 | Human Tasks | ZIP package | Approval workflow tasks |
| 11 | Linear Taskflows | ZIP package | Sequential orchestration |
| 12 | PowerCenter Tasks | ZIP package | Migrated PowerCenter assets |

WARNING

Connection exports include metadata only. Credentials must be reconfigured in the target environment after import. Never store credentials in source control.

# 3. Export & Import Process

## 3.1 Manual Export (IICS UI)

Navigate to Explore page in IICS

Select the project or folder containing assets to export

Click Export and choose the assets to include

Download the generated ZIP package

Commit the ZIP package to the Git repository

## 3.2 API-Based Export

Use the IICS REST API for automated, scriptable exports.

# Step 1: Authenticate and obtain session token

curl -X POST https://{pod}.informaticacloud.com/ma/api/v2/user/login \

-H 'Content-Type: application/json' \

-d '{"username": "$IICS_USER", "password": "$IICS_PASS"}'

# Step 2: Export assets by project path

curl -X POST https://{pod}.informaticacloud.com/public/core/v3/export \

-H 'INFA-SESSION-ID: {sessionId}' \

-H 'Content-Type: application/json' \

-d '{"name": "export_pkg", "objects": [{"path": "/Project/Folder"}]}'

# Step 3: Download the export package

curl -X GET https://{pod}.informaticacloud.com/public/core/v3/export/{jobId}/package \

-H 'INFA-SESSION-ID: {sessionId}' \

-o export_package.zip

## 3.3 Import Process

Upload the ZIP package to the target environment via IICS UI or API

Map connections to the target environment equivalents

Resolve any naming conflicts (overwrite or rename)

Validate imported assets by running smoke tests

Update credentials for imported connections

# 4. Source Control Integration (Git)

All exportable IICS assets must be stored in a Git repository. This provides version history, change tracking, code review capabilities, and rollback support.

## 4.1 Repository Structure

iics-assets/

|-- connections/

|-- mappings/

|     |-- domain_customer/

|     |-- domain_finance/

|-- taskflows/

|-- parameters/

|-- schedules/

|-- exports/

|     |-- dev/

|     |-- test/

|     |-- uat/

|     |-- prod/

|-- scripts/

|     |-- export.sh

|     |-- import.sh

|     |-- promote.sh

|-- README.md

## 4.2 Branching Strategy

| Branch | Purpose | Merges To |
| --- | --- | --- |
| main | Production-ready assets | N/A (protected) |
| develop | Integration branch for DEV work | main (via PR) |
| feature/* | Individual feature branches | develop (via PR) |
| hotfix/* | Emergency production fixes | main + develop |

INFO

Enforce branch protection rules on main. Require at least one code review approval and passing CI checks before merging pull requests.

# 5. CI/CD Pipeline Design

The CI/CD pipeline automates the export, validation, and promotion of IICS assets across environments. Below are reference pipeline designs for Jenkins and GitHub Actions.

## 5.1 GitHub Actions Pipeline

name: IICS Promotion Pipeline

on:

push:

branches: [main]

pull_request:

branches: [develop, main]

jobs:

export-dev:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- name: Export from DEV

run: ./scripts/export.sh dev

- name: Validate export package

run: ./scripts/validate.sh

- uses: actions/upload-artifact@v4

with:

name: iics-export-dev

path: exports/dev/*.zip

promote-test:

needs: export-dev

if: github.ref == 'refs/heads/develop'

runs-on: ubuntu-latest

steps:

- uses: actions/download-artifact@v4

- name: Import to TEST

run: ./scripts/import.sh test

- name: Run regression tests

run: ./scripts/run_tests.sh test

## 5.2 Jenkins Pipeline (Declarative)

pipeline {

agent any

environment {

IICS_POD = credentials('iics-pod-url')

IICS_CRED = credentials('iics-api-credential')

}

stages {

stage('Export DEV') {

steps { sh './scripts/export.sh dev' }

}

stage('Validate') {

steps { sh './scripts/validate.sh' }

}

stage('Import TEST') {

steps { sh './scripts/import.sh test' }

}

stage('Regression Tests') {

steps { sh './scripts/run_tests.sh test' }

}

}

}

# 6. Environment Promotion Workflow

Assets are promoted through environments in a strict sequence: DEV -> TEST -> UAT -> PROD. Each promotion requires specific approvals and validation steps.

| Promotion | Trigger | Approval Required | Validation |
| --- | --- | --- | --- |
| DEV -> TEST | PR merged to develop branch | Tech Lead | Automated regression tests |
| TEST -> UAT | Test gate passed (G3) | QA Lead + PM | UAT readiness checklist |
| UAT -> PROD | UAT sign-off + deploy gate (G4) | Release Manager + Sponsor | Smoke tests + rollback verification |

## 6.1 Promotion Steps

Export assets from source environment via API or CI/CD pipeline

Commit export package to Git with promotion metadata (version, timestamp)

Create pull request for target environment branch

Obtain required approvals per governance matrix

CI/CD pipeline imports assets to target environment

Execute validation tests (smoke, regression, or UAT)

Update connection credentials in target environment

Confirm promotion success and update deployment tracker

# 7. Promotion Checklist

Use this checklist before every promotion to ensure completeness and reduce the risk of failed deployments.

All assets exported and committed to Git

Connection mappings documented for target environment

Parameters updated for target environment (file paths, endpoints, etc.)

Schedule definitions adjusted for target environment cadence

Naming convention compliance verified

Dependent assets identified and included in export

Rollback package prepared (previous version archived)

Approval sign-offs obtained and documented

Target environment capacity validated (agent availability, IPU budget)

Post-deployment test plan prepared and test data available

# 8. Rollback Procedures

Rollback procedures provide a safety net when a deployment introduces defects or instability. Every deployment must have a tested rollback plan.

## 8.1 Rollback Steps

Identify the issue and confirm rollback is necessary (vs. hotfix)

Notify stakeholders of rollback decision and expected timeline

Retrieve the previous version export package from Git

Import the previous version to the target environment

Reconfigure connection credentials if needed

Execute smoke tests to validate rollback success

Document the rollback reason and conduct root cause analysis

CRITICAL

Test the rollback procedure in a lower environment before every PROD deployment. A rollback that has never been tested is not a rollback plan.

# 9. Limitations & Exceptions

Not all IDMC assets support source control and automated promotion. Understanding these limitations is critical for planning the deployment strategy.

## 9.1 Assets NOT Supported for Source Control

| Asset Type | Reason | Promotion Method |
| --- | --- | --- |
| OOTB Connectors & Templates | Platform-managed, not user-exportable | Manual configuration per environment |
| MDM Business Entity Models | Complex metadata dependencies | MDM-specific migration utility |
| MDM Match/Merge Rules | Tightly coupled to entity model | MDM migration tool |
| Data Profiling Results | Runtime output, not design-time asset | Re-execute in target environment |
| Monitor/Alert Configurations | Environment-specific settings | Manual configuration or IaC scripts |
| User Roles & Permissions | Organization-level settings | IICS Admin API or manual setup |

WARNING

For assets not supported by source control, maintain separate deployment runbooks with step-by-step manual configuration instructions for each environment.

# 10. Automation Scripts

The following reference scripts automate common CI/CD operations. Customize these for your specific environment and tooling.

## 10.1 Export Script (export.sh)

#!/bin/bash

# export.sh - Export IICS assets from a given environment

ENV=$1

source ./config/${ENV}.env

# Authenticate

SESSION=$(curl -s -X POST ${IICS_URL}/ma/api/v2/user/login \

-H 'Content-Type: application/json' \

-d "{\"username\": \"${IICS_USER}\", \"password\": \"${IICS_PASS}\"}" \

| jq -r '.icSessionId')

# Start export job

JOB_ID=$(curl -s -X POST ${IICS_URL}/public/core/v3/export \

-H "INFA-SESSION-ID: ${SESSION}" \

-H 'Content-Type: application/json' \

-d "{\"name\": \"export_${ENV}_$(date +%Y%m%d)\", \"objects\": [{\"path\": \"/${PROJECT}\"}]}" \

| jq -r '.id')

# Wait for export completion and download

sleep 30

curl -s -X GET ${IICS_URL}/public/core/v3/export/${JOB_ID}/package \

-H "INFA-SESSION-ID: ${SESSION}" \

-o exports/${ENV}/export_$(date +%Y%m%d).zip

echo "Export complete: exports/${ENV}/export_$(date +%Y%m%d).zip"

## 10.2 Import Script (import.sh)

#!/bin/bash

# import.sh - Import IICS assets into a target environment

ENV=$1

PACKAGE=$(ls -t exports/${ENV}/*.zip | head -1)

source ./config/${ENV}.env

# Authenticate

SESSION=$(curl -s -X POST ${IICS_URL}/ma/api/v2/user/login \

-H 'Content-Type: application/json' \

-d "{\"username\": \"${IICS_USER}\", \"password\": \"${IICS_PASS}\"}" \

| jq -r '.icSessionId')

# Upload and import package

JOB_ID=$(curl -s -X POST ${IICS_URL}/public/core/v3/import/package \

-H "INFA-SESSION-ID: ${SESSION}" \

-F "package=@${PACKAGE}" \

| jq -r '.id')

echo "Import started (job: ${JOB_ID}). Monitor in IICS console."

# Related Assets

The following documents in the Mastech Digital Informatica Asset Library are related to this guide:

| Document | Category / Path |
| --- | --- |
| Project Governance Framework | Governance_Library / #48 |
| Quality Gates & Checkpoints | Governance_Library / #49 |
| Naming Standards Guide | Governance_Library / #52 |