# Stakeholder Communication Plan

Mastech Digital — Informatica Platform Assets

Structured communication framework for stakeholder engagement in Informatica IDMC programs.

| Document | Stakeholder Communication Plan |
| --- | --- |
| Category | Governance Library |
| Document ID | #56 |
| Version | 1.0 |
| Date | February 2026 |
| Author | Mastech Digital — Informatica Practice |
| Reviewed By | Pending – Internal Review |
| Status | Draft |
| Classification | Internal – Mastech Digital |
| Platform Version | Informatica IDMC (IICS) – Early 2026 |
| Next Review | August 2026 |

# Executive Summary

Effective stakeholder communication is a critical success factor for Informatica IDMC programs. Miscommunication or communication gaps lead to misaligned expectations, delayed decisions, and eroded trust. This document provides a comprehensive communication plan including stakeholder analysis, communication matrix, templates for various audiences, and feedback mechanisms to ensure all stakeholders remain informed, engaged, and aligned throughout the program lifecycle.

# Table of Contents

1.0  Stakeholder Identification & Analysis

2.0  Communication Matrix

3.0  Status Report Templates

4.0  Steering Committee Presentations

5.0  Technical Deep-Dive Formats

6.0  Executive Summary Formats

7.0  Risk Communication

8.0  Change Communication

9.0  Milestone Celebrations

10.0  Feedback Loops

# Prerequisites & Applicability

Program charter approved with stakeholder list

Organizational chart and reporting lines documented

Communication tooling configured (email, Teams, SharePoint)

Stakeholder expectations gathered during kickoff

# 1. Stakeholder Identification & Analysis

Stakeholder analysis identifies all parties affected by the program, assesses their influence and interest levels, and defines appropriate engagement strategies.

## 1.1 Stakeholder Categories

| Category | Examples | Typical Interest | Typical Influence |
| --- | --- | --- | --- |
| Executive Sponsors | CIO, CTO, VP Data | Business outcomes, ROI | High |
| Program Leadership | Program Director, PM | Delivery, budget, timeline | High |
| Technical Team | Architects, Developers, DBA | Design, implementation, tools | Medium-High |
| Business Users | Analysts, Data Stewards | Data access, quality, usability | Medium |
| IT Operations | SysAdmin, CloudOps, DBA | Stability, performance, security | Medium |
| External Partners | Informatica, system integrators | Scope, requirements, SLAs | Medium |
| Compliance / Legal | CISO, DPO, Auditors | Security, privacy, regulation | High (veto) |

## 1.2 Power-Interest Grid

Map each stakeholder on a 2x2 grid of Power (influence over decisions) vs. Interest (level of concern about program outcomes):

High Power / High Interest - Manage Closely (Executive Sponsors, CISO)

High Power / Low Interest - Keep Satisfied (VP of adjacent departments)

Low Power / High Interest - Keep Informed (Business Users, Data Stewards)

Low Power / Low Interest - Monitor (End users not directly impacted)

BEST PRACTICE

Review the stakeholder analysis at each phase gate. Stakeholder influence and interest levels shift as the program progresses from planning to delivery to operations.

# 2. Communication Matrix

The communication matrix defines what information is shared with each audience, how often, through which channels, and who is responsible for the communication.

| Communication | Audience | Frequency | Channel | Owner |
| --- | --- | --- | --- | --- |
| Daily Stand-up | Scrum Team | Daily | Teams call | Scrum Master |
| Weekly Status Report | PM, Sponsors, Leads | Weekly (Friday) | Email + SharePoint | PM |
| Sprint Review / Demo | All stakeholders | Bi-weekly | Teams meeting | Tech Lead |
| Steering Committee | Exec Sponsors, PM, Leads | Monthly | In-person / Teams | Program Director |
| Technical Deep-Dive | Architects, Developers | As needed | Teams meeting | Technical Architect |
| Risk / Issue Alert | PM, Sponsors (P1/P2) | As needed (immediate) | Email + Teams | PM |
| Monthly Executive Brief | C-suite, VP | Monthly | Email (1-pager) | Program Director |
| Quarterly Business Review | All executives | Quarterly | In-person + deck | Program Director |
| Phase Completion Report | All stakeholders | Per phase | Email + SharePoint | PM |
| Go-Live Communication | Entire organization | At go-live | Email + intranet | Change Manager |

# 3. Status Report Templates

Status reports follow a standardized template to ensure consistency and enable quick comprehension by busy stakeholders.

## 3.1 Weekly Status Report Structure

| Section | Content | Length |
| --- | --- | --- |
| Overall RAG Status | Green / Amber / Red with one-line rationale | 1 line |
| Key Accomplishments | 3-5 bullet points of completed work | 5 lines |
| Next Period Plan | 3-5 bullet points of planned work | 5 lines |
| Risks & Issues | Top 3 risks with mitigation; top 3 issues with status | 6-10 lines |
| Decisions Needed | Items requiring stakeholder decision | 2-3 lines |
| Metrics Snapshot | Sprint velocity, defect count, IPU usage | 3-5 lines |

## 3.2 RAG Status Definitions

| Status | Definition | Action Required |
| --- | --- | --- |
| Green | On track across schedule, budget, quality, and scope | Continue monitoring |
| Amber | One or more areas at risk; mitigation in progress | Escalate if not resolved in 1 week |
| Red | Significant deviation; unable to self-correct | Immediate steering committee review |

INFO

RAG status must be an honest assessment, not aspirational. Under-reporting risk erodes trust when problems eventually surface. 'Watermelon' status (green outside, red inside) is a governance failure.

# 4. Steering Committee Presentations

Steering committee meetings are the primary governance touchpoint for executive stakeholders. Presentations must be concise, decision-oriented, and action-focused.

## 4.1 Presentation Template (30-minute meeting)

| Slide / Section | Duration | Content |
| --- | --- | --- |
| Program Health Summary | 5 min | Overall RAG, key metrics, milestone status |
| Accomplishments & Value | 5 min | Delivered capabilities, business value realized |
| Risks & Issues | 10 min | Top risks, mitigation plans, decisions needed |
| Upcoming Milestones | 5 min | Next phase objectives and timeline |
| Q&A / Decisions | 5 min | Open discussion, capture action items |

## 4.2 Presentation Best Practices

Lead with outcomes, not activities

Limit slides to 8-10 maximum for a 30-minute meeting

Distribute the deck 24 hours before the meeting for pre-read

Clearly label decisions needed vs. items for information only

Capture action items with owners and due dates before closing

# 5. Technical Deep-Dive Formats

Technical deep-dives are working sessions for the technical team to review architecture decisions, troubleshoot complex issues, or design new solutions.

## 5.1 Deep-Dive Agenda Template

Context Setting (5 min) - What problem are we solving? What is the scope?

Current State Analysis (10 min) - Walk through existing architecture or issue details.

Proposed Solution / Options (15 min) - Present alternatives with pros/cons.

Discussion & Decision (15 min) - Team deliberation and decision.

Action Items & Next Steps (5 min) - Capture follow-ups with owners.

## 5.2 Documentation Requirements

All technical deep-dives must be documented in a decision log

Architecture Decision Records (ADRs) created for significant design choices

Meeting recordings stored in the shared Teams channel

# 6. Executive Summary Formats

Executive summaries distill complex program information into concise, action-oriented briefs for senior leaders who have limited time for detailed reports.

## 6.1 One-Page Executive Brief Structure

Header: Program name, date, overall RAG status (color-coded)

Progress: 3 bullet points on key achievements this period

Metrics: 4-6 key metrics in a dashboard-style visual

Risks: Top 2-3 risks with mitigation status

Decisions: 1-2 items requiring executive action

Outlook: One sentence on the next period forecast

Executive briefs should be deliverable via email with no attachments required. The full detail is always available in the shared project repository for those who want to drill deeper.

# 7. Risk Communication

Risk communication requires careful framing to inform without causing alarm, and to motivate action without creating fatigue.

## 7.1 Risk Communication Principles

Be transparent: Share risks early, even if mitigation is not yet defined

Be specific: Quantify probability and impact where possible

Be actionable: Every risk communication must include a recommended action

Be proportionate: Match the communication urgency to the risk severity

## 7.2 Risk Notification Triggers

| Risk Level | Communication Action | Audience | Timeline |
| --- | --- | --- | --- |
| Low | Include in weekly status report | PM, Team Leads | Next scheduled report |
| Medium | Dedicated risk notification email | PM, Sponsors | Within 24 hours |
| High | Escalation email + verbal briefing | Steering Committee | Within 4 hours |
| Critical | Emergency notification + meeting request | Executive Sponsors | Immediately |

# 8. Change Communication

When scope, schedule, or process changes are approved, structured change communication ensures all affected parties understand what is changing, why, and how it impacts them.

## 8.1 Change Communication Template

Subject: [PROGRAM] Change Notification - [Brief Description]

What is changing:  [Clear description of the change]

Why:               [Business justification]

When:              [Effective date]

Who is affected:   [Teams, roles, systems impacted]

What you need to do: [Specific actions required by the audience]

Questions:         [Contact person and channel for questions]

WARNING

Announce changes BEFORE they take effect, not after. Surprise changes destroy stakeholder trust and increase resistance, even when the change itself is beneficial.

# 9. Milestone Celebrations

Recognizing achievements builds team morale and reinforces stakeholder confidence. Plan milestone celebrations at key program waypoints.

## 9.1 Celebration Milestones

First successful production deployment

Phase completion (Discovery, Build, Test, Go-Live)

100th mapping deployed

First business value metric achieved (e.g., hours saved, cost reduced)

Program completion and handover

## 9.2 Celebration Formats

Team shout-out in the weekly status report

Recognition email from executive sponsor to the team

Brief celebration in the next steering committee meeting

Team lunch or virtual event for major milestones

# 10. Feedback Loops

Bidirectional feedback ensures that communication is effective and stakeholder needs are continuously met. Build structured feedback mechanisms into the program cadence.

## 10.1 Feedback Mechanisms

| Mechanism | Frequency | Audience | Purpose |
| --- | --- | --- | --- |
| Sprint Retrospective | Bi-weekly | Scrum Team | Process improvement |
| Stakeholder Survey | Monthly | All stakeholders | Communication effectiveness |
| 1-on-1 Check-ins | Bi-weekly | Key stakeholders | Relationship management |
| Phase Retrospective | Per phase | Entire program team | Lessons learned |
| Anonymous Feedback Box | Always open | Anyone | Safe channel for concerns |

## 10.2 Acting on Feedback

Feedback is only valuable if it leads to action. For each feedback cycle:

Collect feedback using the defined mechanism.

Analyze themes and prioritize actionable items.

Communicate the top 3 actions being taken in response.

Implement changes and measure impact in the next cycle.

BEST PRACTICE

Close the feedback loop publicly. When stakeholders see that their input leads to visible changes, engagement and trust increase significantly.

# Related Assets

The following documents in the Mastech Digital Informatica Asset Library are related to this guide:

| Document | Category / Path |
| --- | --- |
| GOV_Status_Reporting_Templates.docx | Governance Library |
| GOV_Issue_Escalation_Procedures.docx | Governance Library |
| GOV_Scope_Change_Control_Process.docx | Governance Library |
| GOV_Program_Metrics_KPIs.docx | Governance Library |
| PM_Project_Charter_Template.docx | Project Management |