# Legacy MDM to MDM SaaS Migration Guide

Mastech Digital — Informatica Platform Assets

| Document | Legacy MDM to MDM SaaS Migration Guide |
| --- | --- |
| Category | Migration Library — MDM to SaaS |
| Version | 1.0 |
| Last Updated | February 2026 |
| Classification | Internal – Mastech Digital |

# Executive Summary

This guide provides a comprehensive, phase-by-phase methodology for migrating from on-premise Informatica MDM (Legacy MDM / MDM Hub) to Informatica MDM SaaS. It covers assessment of existing MDM deployments, data model conversion strategies, match/merge rule translation, stewardship workflow migration, and cutover planning. The migration leverages the CMDM Modernizer tool for automated analysis and conversion recommendations.

# Table of Contents

Migration Overview & Objectives

Pre-Migration Assessment

Architecture Comparison: On-Prem vs SaaS

Data Model Conversion Strategy

Match & Merge Rule Translation

Stewardship Workflow Migration

API & Integration Layer Migration

Cutover Planning & Execution

Post-Migration Validation

Best Practices & Common Pitfalls

# 1. Migration Overview & Objectives

Informatica MDM SaaS represents the next generation of master data management, offering cloud-native scalability, simplified administration, and continuous feature updates. Migrating from Legacy MDM (on-premise MDM Hub) requires careful planning across data models, business rules, stewardship workflows, and integration touchpoints.

| Dimension | Legacy MDM (On-Prem) | MDM SaaS |
| --- | --- | --- |
| Deployment | Self-managed on-premise or IaaS | Fully managed cloud service |
| Scaling | Manual vertical/horizontal scaling | Elastic auto-scaling |
| Upgrades | Manual patching, downtime windows | Continuous, zero-downtime updates |
| Data Model | Hub Console / Repository Manager | Business 360 model designer |
| Match/Merge | Hub Server match rules | AI Match with configurable rules |
| APIs | SIF (Services Integration Framework) | REST APIs + GraphQL |
| Stewardship | Data Director / custom portals | Built-in task management UI |

# 2. Pre-Migration Assessment

Before initiating migration, conduct a thorough assessment of the existing MDM deployment using the CMDM Modernizer tool and manual review processes.

## 2.1 CMDM Modernizer Assessment

The CMDM Modernizer (accessible at the internal portal) performs automated analysis of your Legacy MDM repository to generate conversion recommendations, complexity scores, and migration wave plans.

CMDM Modernizer Assessment Steps:

Connect to the Legacy MDM repository via CMDM Modernizer portal

Select the target project and initiate the modernization scan

Review the generated inventory report: base objects, cross-references, match rules

Analyze the complexity scoring and estimated conversion effort

Export the migration wave plan and prioritization matrix

## 2.2 Inventory Checklist

| Component | Count Method | Migration Impact |
| --- | --- | --- |
| Base Objects (BOs) | Repository Manager → Schema list | High — requires model redesign |
| Cross-Reference (XREF) tables | Hub Console → XREF viewer | Medium — auto-converted |
| Match Rules | Match/Merge Setup → Rule export | High — AI Match re-configuration |
| Merge Rules | Trust Settings + Survivorship | High — survivorship redesign |
| Cleanse Functions | Cleanse configuration export | Medium — DQ integration |
| BES/SIF Services | WSDL catalog extraction | High — REST API rewrite |
| Workflows (BPM) | Data Director task definitions | High — task manager redesign |
| Custom Java/SQL | Code repository audit | High — cloud-native rewrite |

# 3. Architecture Comparison: On-Prem vs SaaS

Understanding the architectural differences is critical for planning the migration approach.

## 3.1 Legacy MDM Architecture

Hub Server: Central processing engine for match, merge, and data stewardship

Process Server: Handles cleanse, match, and batch processing

Hub Console: Administration and configuration tool (desktop client)

Data Director: Web-based stewardship portal for business users

SIF SDK: Java/SOAP-based integration framework

## 3.2 MDM SaaS Architecture

Business 360: Cloud-native data model designer and management interface

AI Match: Machine-learning-powered matching with configurable rules

Task Manager: Built-in stewardship workflow engine

REST/GraphQL APIs: Modern API layer replacing SIF

IICS Integration: Native connectivity with CDI, CAI, and CDG

# 4. Data Model Conversion Strategy

Legacy MDM uses a schema-based model with base objects, landing tables, and cross-references. MDM SaaS uses Business 360 business entities with relationships.

## 4.1 Conversion Mapping

| Legacy MDM Concept | MDM SaaS Equivalent | Conversion Notes |
| --- | --- | --- |
| Base Object (BO) | Business Entity | Map BO columns to entity attributes |
| Landing Table | Source Record | Ingestion via CDI/API replaces landing |
| Cross-Reference (XREF) | Source System Links | Auto-managed in SaaS |
| Hierarchy Manager | Relationship Model | Define parent-child relationships |
| Trust Settings | Survivorship Rules | Re-implement trust-based survivorship |
| Cleanse Function | Data Quality Rule | Leverage IICS DQ integration |

## 4.2 Step-by-Step Conversion Process

Export Legacy MDM schema definitions using Repository Manager

Map base objects to Business 360 business entities

Define attribute mappings including data types and constraints

Configure relationship models for hierarchical data

Set up source system definitions for cross-reference tracking

Implement survivorship rules based on existing trust settings

Validate using CMDM Modernizer comparison reports

# 5. Match & Merge Rule Translation

Legacy MDM match rules must be translated to MDM SaaS AI Match configuration. The AI Match engine uses a combination of deterministic and probabilistic matching.

## 5.1 Match Rule Mapping

| Legacy Match Rule | MDM SaaS AI Match | Configuration Approach |
| --- | --- | --- |
| Exact Match | Deterministic Rule | Direct 1:1 mapping |
| Fuzzy Match (SSA) | AI Match ML Model | Train with sample data + thresholds |
| Phonetic Match | AI Match Phonetic | Enable phonetic encoding option |
| Custom Java Match | Custom Match Rule | Rewrite as SaaS-compatible rule |
| Composite Key Match | Multi-field Rule | Configure field combination strategy |

# 6. Stewardship Workflow Migration

Data Director workflows must be re-implemented in the MDM SaaS Task Manager, which provides a modern, configurable workflow engine for data stewardship tasks.

Map Data Director task types to Task Manager task definitions

Configure approval chains and role-based task routing

Set up notification rules for task assignments and escalations

Implement audit trail configuration for compliance requirements

Test end-to-end stewardship workflows before cutover

# 7. API & Integration Layer Migration

SIF-based integrations must be migrated to REST/GraphQL APIs.

| SIF Operation | MDM SaaS REST Equivalent | Method |
| --- | --- | --- |
| SearchMatch | POST /match/search | REST + JSON payload |
| Put | POST /records | REST create/update |
| Get | GET /records/{id} | REST retrieve |
| Merge | POST /records/merge | REST merge operation |
| Unmerge | POST /records/unmerge | REST unmerge |
| GetBVT | GET /records/{id}/bestVersion | REST best version |
| Cleanse | POST /cleanse | Via IICS DQ integration |

# 8. Cutover Planning & Execution

Freeze changes on Legacy MDM (code freeze + data freeze)

Execute final data migration batch using CDI mappings

Run CMDM Modernizer final validation report

Execute match/merge processing on MDM SaaS

Validate golden records against Legacy MDM baseline

Switch integration endpoints to MDM SaaS APIs

Enable stewardship workflows and notify business users

Monitor for 72 hours and execute rollback if critical issues found

# 9. Post-Migration Validation

Record count reconciliation: Legacy MDM vs MDM SaaS per entity

Match quality validation: Compare match rates and merge accuracy

API functional testing: Validate all integration endpoints

Stewardship workflow testing: End-to-end task completion

Performance benchmarking: Response times and throughput comparison

# 10. Best Practices & Common Pitfalls

## Best Practices

Use CMDM Modernizer early and iteratively for assessment and tracking

Migrate in waves — start with simpler entities, build confidence, then tackle complex ones

Engage business stewards early in workflow redesign

Maintain parallel environments during transition period

Automate data migration using CDI taskflows for repeatability

## Common Pitfalls

Underestimating custom Java/SQL rewrite effort — audit thoroughly

Ignoring trust/survivorship rule differences between platforms

Skipping match quality validation — always compare match rates side-by-side

Not involving downstream consumers in API migration planning

Attempting big-bang migration instead of phased wave approach

────────────────────────────────────────────────────────────────────────────────

© 2026 Mastech Digital | Informatica Platform Assets | Confidential