# MDM SaaS Post-Migration Validation Guide

Mastech Digital — Informatica Platform Assets

| Document | MDM SaaS Post-Migration Validation Guide |
| --- | --- |
| Category | Migration Library — MDM to SaaS |
| Version | 1.0 |
| Last Updated | February 2026 |
| Classification | Internal – Mastech Digital |

# Executive Summary

This guide provides a comprehensive validation framework for verifying the accuracy and completeness of Legacy MDM to MDM SaaS migrations. It covers data integrity validation, match/merge accuracy testing, API functional verification, stewardship workflow validation, and performance benchmarking procedures.

# Table of Contents

Validation Framework Overview

Data Integrity Validation

Match & Merge Accuracy Testing

API Functional Verification

Stewardship Workflow Validation

Performance Benchmarking

Reconciliation Reports

Go/No-Go Decision Criteria

# 1. Validation Framework Overview

| Validation Area | Method | Tools | Pass Criteria |
| --- | --- | --- | --- |
| Record Counts | Source-target reconciliation | SQL + API queries | 100% match |
| Data Accuracy | Field-level comparison | Python validation scripts | >99.9% accuracy |
| Match Quality | Match rate comparison | Legacy vs SaaS reports | Within 2% variance |
| API Functions | Endpoint regression testing | Postman/Newman | 100% pass rate |
| Workflows | End-to-end task execution | Manual + automated | All paths validated |
| Performance | Load/stress testing | JMeter + monitoring | Within SLA thresholds |

# 2. Data Integrity Validation

## 2.1 Record Count Reconciliation

# Legacy MDM record counts

SELECT COUNT(*) as total_records FROM C_B_PERSON;

SELECT COUNT(*) as golden_records FROM C_B_PERSON WHERE CONSOLIDATION_IND = 1;

SELECT COUNT(*) as xref_records FROM C_REPOS_XREF WHERE BO_TABLE = 'C_B_PERSON';

# MDM SaaS record counts (REST API)

GET /api/v1/records/Person/count

GET /api/v1/records/Person/count?type=master

GET /api/v1/records/Person/sourceRecords/count

## 2.2 Field-Level Comparison

Sample 10% of records (minimum 1,000) for field-level comparison between Legacy MDM and MDM SaaS golden records.

| Field | Legacy Value | SaaS Value | Match | Notes |
| --- | --- | --- | --- | --- |
| firstName | JOHN | John | Partial | Case normalization expected |
| lastName | DOE | Doe | Partial | Case normalization expected |
| dateOfBirth | 1985-03-15 | 1985-03-15 | Exact | Format preserved |
| email | john@test.com | john@test.com | Exact | — |
| phone | (555) 123-4567 | +15551234567 | Partial | Format standardization |

# 3. Match & Merge Accuracy Testing

Compare match/merge outcomes between Legacy MDM and MDM SaaS:

Export Legacy MDM match clusters (groups of matched records)

Run matching on same source data in MDM SaaS

Compare cluster compositions: same records should cluster together

Calculate match precision and recall metrics

Investigate and document any discrepancies > 2% threshold

| Metric | Legacy MDM | MDM SaaS | Variance | Status |
| --- | --- | --- | --- | --- |
| Total Clusters | 45,230 | 45,180 | -0.11% | PASS |
| Avg Cluster Size | 2.3 | 2.4 | +4.3% | REVIEW |
| Precision | 98.5% | 99.1% | +0.6% | PASS |
| Recall | 95.2% | 96.8% | +1.6% | PASS |
| False Positives | 1.5% | 0.9% | -0.6% | PASS |

# 4. API Functional Verification

Test all migrated SIF operations via their REST equivalents:

| SIF Operation | REST Endpoint | Test Cases | Status |
| --- | --- | --- | --- |
| SearchMatch | POST /match/search | Exact, fuzzy, composite | — |
| Put (Create) | POST /records | New record, duplicate check | — |
| Put (Update) | PUT /records/{id} | Single field, multi-field | — |
| Get | GET /records/{id} | By ID, by source key | — |
| Merge | POST /records/merge | 2-way, 3-way merge | — |
| Unmerge | POST /records/unmerge | Single unmerge, cascade | — |

# 5. Stewardship Workflow Validation

Test task creation: verify tasks generated for merge review, data quality exceptions

Test task routing: confirm assignments reach correct steward roles

Test approval chains: verify multi-level approval workflows

Test task completion: validate state transitions and audit trail

Test notifications: email/in-app alerts for new tasks and escalations

# 6. Performance Benchmarking

| Operation | Legacy MDM | MDM SaaS Target | Test Method |
| --- | --- | --- | --- |
| Single Record Lookup | < 200ms | < 150ms | API response time |
| Search (1000 results) | < 2s | < 1.5s | API response time |
| Batch Load (10K records) | < 30min | < 20min | CDI taskflow duration |
| Match Job (100K records) | < 2hr | < 1.5hr | Match job duration |
| Concurrent Users (50) | Stable | Stable | Load test (JMeter) |

# 7. Reconciliation Reports

Generate the following reconciliation reports before go-live:

Record Count Reconciliation Report — entity-level counts

Data Accuracy Report — field-level sampling results

Match Quality Report — cluster comparison and metrics

API Regression Report — endpoint test results

Performance Benchmark Report — response time comparisons

# 8. Go/No-Go Decision Criteria

| Criterion | Threshold | Weight | Status |
| --- | --- | --- | --- |
| Record count match | 100% (±0.01%) | Critical | — |
| Data accuracy | > 99.9% | Critical | — |
| Match quality variance | < 2% | High | — |
| API test pass rate | 100% | Critical | — |
| Workflow validation | All paths tested | High | — |
| Performance within SLA | All metrics pass | High | — |
| Stakeholder sign-off | All approvers | Critical | — |

────────────────────────────────────────────────────────────────────────────────

© 2026 Mastech Digital | Informatica Platform Assets | Confidential