# INFA Object Conversion Playbook

Mastech Digital — Informatica Platform Assets

Object-by-object mapping and conversion rules for PowerCenter to IICS migration.

| Document | INFA Object Conversion Playbook |
| --- | --- |
| Category | Migration - PC to IICS |
| Document ID | #37 |
| Version | 1.0 |
| Date | February 2026 |
| Author | Mastech Digital — Informatica Practice |
| Reviewed By | Pending – Internal Review |
| Status | Draft |
| Classification | Internal – Mastech Digital |
| Platform Version | Informatica IDMC (IICS) – Early 2026 |
| Next Review | August 2026 |

# Executive Summary

This playbook provides detailed object-by-object conversion rules for migrating PowerCenter assets to IICS Cloud Data Integration (CDI). It covers PC-to-IICS object mapping, transformation conversion rules, handling of unsupported transformations, complex pattern resolution, naming conventions, and validation checklists. Use this as the primary reference during the Convert and Validate phases of the Migration Factory.

# Table of Contents

1.0  Object Mapping Table

2.0  Transformation Conversion Rules

3.0  Unsupported Transformations

4.0  Complex Pattern Resolution

5.0  Naming Conventions

6.0  Validation Checklists

7.0  Prerequisites & Applicability

8.0  Related Assets

# Prerequisites & Applicability

Familiarity with PowerCenter Designer and Workflow Manager

Access to IICS CDI (Cloud Data Integration) with Developer or Admin role

PC to IICS Migration Guide (#36) reviewed and understood

PowerCenter repository export (XML) available for reference

Migration Accelerator tool installed (for automated conversion)

Target IICS connections configured and tested

# 1. Object Mapping Table

The following table maps PowerCenter objects to their IICS equivalents. Understanding this mapping is the foundation of every conversion effort.

| PowerCenter Object | IICS Equivalent | Notes |
| --- | --- | --- |
| Repository | Org / Sub-Org | One PC repo maps to one IICS Org or Sub-Org |
| Folder | Project + Folder | PC folders become IICS Project/Folder hierarchy |
| Mapping | CDI Mapping | Core data transformation logic |
| Mapplet | Shared Mapping / Reusable Transformation | Reusable logic; may need restructuring |
| Session | Mapping Task (CDI Task) | Runtime config for a mapping |
| Workflow | Taskflow | Orchestration container |
| Worklet | Sub-Taskflow (inline) | Nested orchestration; flatten if simple |
| Parameter File | Parameter Set / In-Cloud Parameters | File-based params become cloud-managed |
| Connection Object | IICS Connection | Recreate with IICS connection wizard |
| Scheduler | IICS Schedule | Cron-equivalent scheduling in IICS |

INFO

IICS does not have a direct 'Session' concept. Session properties (buffer size, commit interval, DTM settings) map to Mapping Task advanced session properties or runtime environment settings.

# 2. Transformation Conversion Rules

Each PowerCenter transformation has a corresponding IICS transformation. Most conversions are straightforward, but some require special handling.

| PC Transformation | IICS Transformation | Conversion Notes |
| --- | --- | --- |
| Source Qualifier | Source | SQL override moves to Source query or pre-SQL |
| Expression | Expression | Direct 1:1; validate function syntax differences |
| Lookup | Lookup | Static lookups convert directly; dynamic needs review |
| Joiner | Joiner | Join type and condition map directly |
| Aggregator | Aggregator | Group-by and aggregate functions map 1:1 |
| Router | Router / Filter | Router groups become Router or separate Filters |
| Union | Union | Direct 1:1 conversion |
| Normalizer | Normalizer | COBOL normalization may need manual adjustment |
| Rank | Rank | Top/Bottom N logic maps directly |
| Update Strategy | Expression + Update Strategy | Combine expression logic with target update strategy property |
| Sorter | Sorter | Direct 1:1; check sort key compatibility |
| Filter | Filter | Direct 1:1 conversion |
| Sequence Generator | Sequence Generator | Reset behavior may differ |
| Stored Procedure | See Section 3 (Unsupported) | Requires CAI or custom approach |
| External Procedure | See Section 3 (Unsupported) | Requires custom connector |

WARNING

Expression function syntax differs between PC and IICS for some functions. Always validate: DECODE, IIF, LPAD/RPAD, TO_DATE format strings.

## 2.1 Expression Function Differences

-- PowerCenter Expression Syntax

IIF(ISNULL(INPUT_FIELD), 'N/A', INPUT_FIELD)

DECODE(STATUS_CODE, 'A','Active', 'I','Inactive', 'Unknown')

TO_DATE(DATE_STR, 'MM/DD/YYYY')

-- IICS Expression Syntax (mostly identical, check edge cases)

IIF(ISNULL(INPUT_FIELD), 'N/A', INPUT_FIELD)  -- same

DECODE(STATUS_CODE, 'A','Active', 'I','Inactive', 'Unknown')  -- same

TO_DATE(DATE_STR, 'MM/DD/YYYY')  -- verify format string support

# 3. Unsupported Transformations

Some PowerCenter transformations have no direct IICS CDI equivalent and require alternative implementation strategies.

| PC Transformation | IICS Alternative | Implementation Approach |
| --- | --- | --- |
| Stored Procedure | CAI (Cloud Application Integration) | Wrap SP call in a REST API via CAI process; invoke from Taskflow |
| External Procedure | Custom Connector / Python Transform | Rewrite logic as Python transformation or build custom connector |
| Java Transformation | Python Transform / Custom Function | Port Java logic to Python transform in CDI Advanced mode |
| Custom Transformation (C) | Python Transform / REST API | Rewrite in Python or expose as REST service called via HTTP transform |
| Transaction Control | Taskflow Error Handling | Replace with Taskflow commit/rollback and error path logic |

CRITICAL

Stored Procedure and External Procedure transformations are the most common blockers in PC-to-IICS migration. Identify these in the Assess phase and allocate specialist resources for replatforming.

# 4. Complex Pattern Resolution

## 4.1 Dynamic SQL / SQL Override

PowerCenter Source Qualifier SQL overrides and dynamic SQL in Lookup transformations require special handling in IICS.

Static SQL Override: Move to IICS Source transformation 'Custom Query' property

Dynamic SQL with parameters: Use IICS parameterized queries with $ParamName syntax

Complex dynamic SQL (concatenated strings): Refactor to stored procedure + CAI, or use pre/post SQL

-- IICS Parameterized Source Query Example

SELECT customer_id, customer_name, status

FROM   customers

WHERE  region = '$InParamRegion'

AND    last_modified >= '$InParamStartDate'

## 4.2 Code Page / Character Set Handling

PowerCenter uses Integration Service code page settings. IICS uses UTF-8 by default. Key considerations:

Ensure source/target databases support UTF-8 or compatible encoding

Test multi-byte character data (CJK, accented characters) after conversion

Flat file connections: explicitly set encoding in IICS connection properties

WARNING

Code page mismatches are a silent data corruption risk. Always validate multi-byte character fields during parallel runs.

# 5. Naming Conventions for Migrated Assets

Apply consistent naming conventions to all migrated IICS assets for governance, searchability, and lineage clarity.

| Asset Type | Naming Pattern | Example |
| --- | --- | --- |
| Project | PRJ_{Domain}_{System} | PRJ_Finance_SAP |
| Folder | {FolderFunction} | Staging, Transform, Load |
| Mapping | m_{Source}_{Target}_{Function} | m_SAP_DW_CustomerLoad |
| Mapping Task | mt_{MappingName} | mt_m_SAP_DW_CustomerLoad |
| Taskflow | tf_{WorkflowName} | tf_wf_Daily_SAP_Extract |
| Connection | conn_{Type}_{Env}_{System} | conn_Oracle_PROD_SAP |
| Parameter Set | ps_{Scope}_{Name} | ps_Global_DBCredentials |
| Schedule | sch_{Frequency}_{Name} | sch_Daily_SAP_Morning |

BEST PRACTICE

Prefix migrated assets with 'm_' or 'mig_' during parallel run to distinguish them from any net-new IICS development. Remove prefix after PC decommission is complete.

# 6. Validation Checklists

## 6.1 Unit Test Checklist (per Mapping)

Row count matches between PC and IICS output

Checksum (MD5/SHA256) on key columns matches

NULL handling is consistent (empty string vs NULL)

Date/time formatting and timezone handling verified

Decimal precision matches (scale and rounding)

Lookup return values match for all join conditions

Error handling produces expected reject/error rows

## 6.2 Integration Test Checklist (per Taskflow)

All tasks in Taskflow execute in correct order

Conditional branching (success/failure paths) works correctly

Parameter passing between tasks is validated

Email/alert notifications fire on success and failure

Restart/recovery works correctly after simulated failure

End-to-end runtime is within acceptable SLA

## 6.3 Regression Test Checklist (Wave Level)

All mappings in the wave pass unit test

No impact on other waves already in production

Downstream consumers validated (reports, dashboards, APIs)

Performance baseline documented and within threshold

INFO

Use automated validation scripts to compare PC and IICS outputs. Manual spot-checking is insufficient for production cutover confidence.

# Related Assets

The following documents in the Mastech Digital Informatica Asset Library are related to this guide:

| Document | Category / Path |
| --- | --- |
| INFA PC to IICS Migration Guide (#36) | Migration_Library/PC_to_IICS/ |
| INFA CDI Mapping Development Guide | Development_Library/CDI/ |
| INFA Naming Convention Standard | Governance_Library/Standards/ |
| INFA Testing & Validation Framework | Quality_Library/Testing/ |
| INFA PowerCenter Decommission Checklist | Migration_Library/PC_to_IICS/ |