# INFA Post-Migration Validation

Mastech Digital — Informatica Platform Assets

Validation framework, data reconciliation, performance benchmarking, and Go/No-Go criteria for PC-to-IICS migration.

| Document | INFA Post-Migration Validation |
| --- | --- |
| Category | Migration - PC to IICS |
| Document ID | #39 |
| Version | 1.0 |
| Date | February 2026 |
| Author | Mastech Digital — Informatica Practice |
| Reviewed By | Pending – Internal Review |
| Status | Draft |
| Classification | Internal – Mastech Digital |
| Platform Version | Informatica IDMC (IICS) – Early 2026 |
| Next Review | August 2026 |

# Executive Summary

Post-migration validation is the final and most critical gate before decommissioning PowerCenter. This document defines a structured validation framework covering functional parity, data reconciliation, performance benchmarking, and operational readiness. It includes SQL-based comparison scripts, a weighted Go/No-Go decision matrix, and a parallel-run comparison report template. Zero critical defects and 100% data reconciliation are mandatory before production cutover.

# Table of Contents

1.0  Prerequisites & Applicability

2.0  Validation Framework Overview

3.0  Record Count Comparison

4.0  Field-Level Data Comparison

5.0  Workflow Behavior Parity Testing

6.0  Performance Benchmarking

7.0  Sign-Off Criteria

8.0  Regression Test Suite Design

9.0  Go/No-Go Decision Matrix

10.0  Parallel Run Comparison Report

11.0  Related Assets

# Prerequisites & Applicability

Completed migration of all in-scope PC mappings/workflows to IICS

Both PC and IICS environments running in parallel with identical source data

Database access to both PC-target and IICS-target schemas for SQL comparison

Performance monitoring tools configured (IICS Activity Monitor, PC Workflow Monitor)

Stakeholder sign-off template prepared

Rollback plan documented and tested (see Doc #38)

# Validation Framework Overview

The validation framework consists of four pillars, each with specific test categories and acceptance criteria.

| Pillar | Scope | Acceptance Criteria | Owner |
| --- | --- | --- | --- |
| Functional Parity | Logic, transformations, error handling | 100% test case pass rate | ETL Dev Lead |
| Data Reconciliation | Row counts, field values, checksums | 0 mismatches across all tables | Data QA Lead |
| Performance Parity | Throughput, latency, resource usage | Within 10% of PC baseline or better | Platform Eng |
| Operational Readiness | Alerts, scheduling, runbooks, DR | All operational procedures documented and tested | Ops Lead |

INFO

Each pillar must achieve PASS status independently. A failure in any pillar blocks production cutover.

# Record Count Comparison

Record count comparison is the first and fastest validation check. Every target table loaded by the migrated mapping must have identical row counts between PC and IICS runs.

## Methodology

Run the PC workflow against the source data snapshot

Run the equivalent IICS mapping task against the same source data snapshot

Query both target schemas for row counts per table

Compare counts and flag any mismatches

### SQL Count Comparison Script

-- Run against both PC-target and IICS-target schemas

SELECT 'CUSTOMER'       AS table_name, COUNT(*) AS row_count FROM CUSTOMER

UNION ALL

SELECT 'ORDER_HEADER'   AS table_name, COUNT(*) AS row_count FROM ORDER_HEADER

UNION ALL

SELECT 'ORDER_LINE'     AS table_name, COUNT(*) AS row_count FROM ORDER_LINE

UNION ALL

SELECT 'PRODUCT'        AS table_name, COUNT(*) AS row_count FROM PRODUCT;

| Table | PC Row Count | IICS Row Count | Delta | Status |
| --- | --- | --- | --- | --- |
| CUSTOMER | 1,245,892 | 1,245,892 | 0 | PASS |
| ORDER_HEADER | 3,891,204 | 3,891,204 | 0 | PASS |
| ORDER_LINE | 12,450,881 | 12,450,878 | -3 | FAIL |
| PRODUCT | 98,412 | 98,412 | 0 | PASS |

CRITICAL

Any non-zero delta requires root cause analysis before proceeding. Common causes: filter condition differences, error row handling, session recovery behavior.

# Field-Level Data Comparison

Row counts alone cannot guarantee data correctness. Field-level comparison validates that actual values match.

## Hash-Based Comparison (Full Table)

Compute a hash of all columns per row and compare. This is efficient for large tables.

-- Oracle: Generate row-level hash for comparison

SELECT customer_id,

ORA_HASH(

first_name || '|' || last_name || '|' ||

TO_CHAR(birth_date,'YYYY-MM-DD') || '|' || email

) AS row_hash

FROM customer

ORDER BY customer_id;

-- Compare hashes between PC-target and IICS-target

SELECT pc.customer_id, pc.row_hash AS pc_hash, iics.row_hash AS iics_hash

FROM pc_target.customer_hashed pc

JOIN iics_target.customer_hashed iics ON pc.customer_id = iics.customer_id

WHERE pc.row_hash <> iics.row_hash;

## Sample-Based Comparison (Spot Checks)

For very large tables (100M+ rows), compare a random sample.

-- SQL Server: Random 1% sample comparison

SELECT pc.*, iics.*

FROM pc_target.dbo.ORDER_LINE pc

JOIN iics_target.dbo.ORDER_LINE iics

ON pc.order_line_id = iics.order_line_id

WHERE pc.order_line_id IN (

SELECT TOP 1 PERCENT order_line_id

FROM pc_target.dbo.ORDER_LINE ORDER BY NEWID()

)

AND (pc.quantity <> iics.quantity

OR pc.unit_price <> iics.unit_price

OR pc.line_total <> iics.line_total);

| Method | Best For | Coverage | Speed | Accuracy |
| --- | --- | --- | --- | --- |
| Hash-Based Full | Tables < 50M rows | 100% | Moderate (10-30 min) | Exact |
| Hash-Based Partitioned | Tables 50M-500M rows | 100% | Moderate (parallel) | Exact |
| Sample-Based 1% | Tables > 500M rows | Partial | Fast (1-5 min) | Statistical |
| Aggregate Comparison | Any size, quick check | Summary only | Very fast | Approximate |

BEST PRACTICE

Use hash-based comparison for critical financial tables. Sample-based is acceptable for non-financial dimensions after hash comparison of key tables.

# Workflow Behavior Parity Testing

Beyond data correctness, validate that operational behavior matches between PC workflows and IICS taskflows.

| Behavior | PC Workflow | IICS Taskflow | Validation Method |
| --- | --- | --- | --- |
| Sequential task execution | Session ordering in workflow | Task dependency in taskflow | Run and verify execution log order |
| Conditional branching | Decision task + link conditions | If-Else task in taskflow | Test all branches with sample data |
| Error handling | Session error email + stop | Error handler + email task | Force error and verify notification |
| Restart/recovery | Restart from last checkpoint | Re-run from failed task | Kill mid-run and restart |
| Parameterization | $PMFolderName, $$param | In-Out parameters, runtime vars | Pass params and verify propagation |

WARNING

PC session recovery (restart from checkpoint) has no direct IICS equivalent. Design compensating logic for long-running loads.

# Performance Benchmarking

Compare throughput, elapsed time, and resource consumption between PC and IICS for each migrated mapping.

## CDI vs PowerCenter Throughput Metrics

| Metric | PowerCenter Baseline | IICS CDI Target | Tolerance |
| --- | --- | --- | --- |
| Rows/second (simple) | 50,000 | >= 50,000 | +/- 10% |
| Rows/second (complex) | 12,000 | >= 10,800 | +/- 10% |
| Elapsed time (daily batch) | 4h 20m | <= 4h 45m | +10% max |
| CPU utilization (peak) | 72% | <= 80% | No higher than baseline +10% |
| Memory utilization (peak) | 8 GB | <= 10 GB | No higher than baseline +25% |
| Network I/O (peak) | 200 Mbps | <= 250 Mbps | Reasonable overhead |

### Benchmarking Procedure

Isolate the test environment -- no concurrent jobs during benchmarking

Run each mapping 3 times and take the average for statistical reliability

Record: start time, end time, rows read, rows written, rows rejected, peak CPU, peak memory

Compare IICS metrics against the PC baseline using the tolerance thresholds above

Flag any mapping exceeding tolerance for performance tuning before cutover

INFO

IICS CDI on Secure Agent may show different performance characteristics than Cloud-hosted. Always benchmark on the actual production runtime environment.

# Sign-Off Criteria

Production cutover requires formal sign-off from all stakeholders. The following criteria are mandatory:

| Criterion | Threshold | Evidence Required | Sign-Off Role |
| --- | --- | --- | --- |
| Critical defects | Zero open | Defect tracker screenshot | QA Lead |
| Data reconciliation | 100% tables PASS | Reconciliation report | Data QA Lead |
| Performance | Within tolerance | Benchmark report | Platform Eng |
| Regression tests | 100% pass rate | Test execution report | ETL Dev Lead |
| Operational readiness | All runbooks complete | Ops checklist signed | Ops Lead |
| Rollback tested | Successful dry-run | Rollback test log | Release Mgr |
| SLA targets | Met or exceeded | SLA comparison report | Business Owner |

CRITICAL

All seven criteria must be met. No exceptions. Any waiver requires VP-level written approval with accepted risk documentation.

# Regression Test Suite Design

Build a regression test suite that can be re-run after any IICS upgrade or configuration change.

## Test Categories

Smoke Tests: Basic connectivity and simple mapping execution (run first)

Functional Tests: Each mapping with known input/output pairs

Boundary Tests: Null handling, max-length strings, date edge cases, numeric overflow

Error Tests: Invalid source data, connection failures, permission errors

Performance Tests: Throughput benchmarks for top-10 critical mappings

## Test Case Template

| Field | Description |
| --- | --- |
| Test ID | Unique identifier (e.g., TC-MIG-0042) |
| Mapping Name | IICS mapping task name |
| Source Data | Description of input data set or snapshot ID |
| Expected Output | Row counts, key field values, or hash |
| Actual Output | Populated after execution |
| Status | PASS / FAIL / BLOCKED |
| Defect ID | Link to defect tracker if FAIL |

# Go/No-Go Decision Matrix

The Go/No-Go decision uses a weighted scoring model. Each category is scored 0-10 and multiplied by its weight. A total score >= 80 is required for GO.

| Category | Weight | Score (0-10) | Weighted Score | Notes |
| --- | --- | --- | --- | --- |
| Data Reconciliation | 30% | 10 | 30 | All tables PASS |
| Functional Parity | 25% | 9 | 22.5 | 1 minor cosmetic difference accepted |
| Performance Parity | 20% | 8 | 16 | 2 mappings need tuning but within SLA |
| Operational Readiness | 15% | 9 | 13.5 | Runbooks complete, alerts configured |
| Rollback Readiness | 10% | 10 | 10 | Dry-run successful |
| TOTAL | 100% | -- | 92.0 | GO -- exceeds 80-point threshold |

### Decision Thresholds

| Score Range | Decision | Action |
| --- | --- | --- |
| 90-100 | Strong GO | Proceed to production cutover on scheduled date |
| 80-89 | Conditional GO | Proceed with documented exceptions and monitoring plan |
| 60-79 | NO-GO | Address gaps, re-test, and schedule new Go/No-Go review |
| Below 60 | Hard NO-GO | Major remediation required; escalate to steering committee |

WARNING

A score of 0 in any single category with weight >= 20% is an automatic NO-GO regardless of total score.

# Parallel Run Comparison Report Template

During parallel run, both PC and IICS execute daily. This report template captures daily comparison results.

| Section | Content |
| --- | --- |
| Report Date | Date of parallel run execution |
| Batch Window | Start/end time for both PC and IICS runs |
| Mappings Executed | Count and list of mappings run in parallel |
| Row Count Summary | Table-level counts with PASS/FAIL per table |
| Data Mismatches | Detail of any field-level mismatches found |
| Performance Comparison | Elapsed time and throughput: PC vs IICS |
| Error Summary | Errors encountered in either platform |
| Defects Raised | New defect IDs logged during this run |
| Cumulative Status | Running tally of consecutive clean parallel runs |
| Recommendation | Continue parallel / Ready for cutover / Escalate |

BEST PRACTICE

Require a minimum of 5 consecutive clean parallel runs (zero mismatches, no errors) before recommending cutover to production.

# Related Assets

The following documents in the Mastech Digital Informatica Asset Library are related to this guide:

| Document | Category / Path |
| --- | --- |
| INFA Migration Automation Toolkit (#38) | Migration_Library/PC_to_IICS/ |
| INFA PC-to-IICS Migration Guide | Migration_Library/PC_to_IICS/ |
| INFA Object Conversion Playbook | Migration_Library/PC_to_IICS/ |
| INFA Data Quality & Reconciliation Guide | Migration_Library/Data_Quality/ |
| INFA Performance Tuning Guide | Migration_Library/Performance/ |