# INFA Migration Testing Strategy

Mastech Digital — Informatica Platform Assets

Comprehensive testing strategy for validating PowerCenter to IICS migration quality and completeness.

| Document | INFA Migration Testing Strategy |
| --- | --- |
| Category | Migration - Testing |
| Document ID | #42 |
| Version | 1.0 |
| Date | February 2026 |
| Author | Mastech Digital — Informatica Practice |
| Reviewed By | Pending – Internal Review |
| Status | Draft |
| Classification | Internal – Mastech Digital |
| Platform Version | Informatica IDMC (IICS) – Early 2026 |
| Next Review | August 2026 |

# Executive Summary

Testing is the most critical phase of any PowerCenter to IICS migration. Without rigorous testing, organizations risk data quality issues, performance regressions, and business disruption. This document defines a multi-layered testing strategy that covers unit testing, integration testing, regression testing, performance testing, and User Acceptance Testing (UAT).

The strategy includes detailed guidance on test environment provisioning, test data management, parallel run methodology (running PC and IICS simultaneously for output comparison), and defect management with severity classification specific to migration projects. Entry and exit criteria are defined for each test phase to ensure quality gates are enforced.

Industry-specific testing requirements for BFSI (SOX financial data reconciliation) and HCLS (HIPAA PHI data validation) are addressed in dedicated sections.

# Table of Contents

1.0  Test Types & Scope

2.0  Test Environment Requirements

3.0  Test Data Management

4.0  Test Case Design Methodology

5.0  Parallel Run Strategy

6.0  Regression Test Automation

7.0  Defect Severity Classification

8.0  Sign-Off Process & Quality Gates

9.0  UAT Engagement Plan

10.0  Test Metrics & Reporting

11.0  BFSI: Financial Data Reconciliation Testing

12.0  HCLS: PHI Data Validation Requirements

# Prerequisites & Applicability

Migration completed for target wave (mappings converted and deployed to IICS QA)

IICS non-production organization with Secure Agent configured

Test data provisioned (masked production or synthetic)

PC environment available for parallel run comparison

Test case management tool configured (Jira, Azure DevOps, or equivalent)

Defect tracking workflow defined and communicated

# 1. Test Types & Scope

Migration testing follows a progressive validation model, starting with individual component testing and expanding to end-to-end business process validation.

| Test Type | Scope | Executor | Environment | Duration % |
| --- | --- | --- | --- | --- |
| Unit Testing | Individual mapping logic, transformation correctness | Developer | Dev | 20% |
| Integration Testing | End-to-end data flow: source -> mapping -> target | Developer + QA | QA | 20% |
| Regression Testing | Re-validation of previously passed tests after changes | QA (automated) | QA | 15% |
| Performance Testing | Throughput, latency, resource utilization vs PC baseline | QA + DBA | Perf | 15% |
| UAT | Business logic validation by business users | Business Users | UAT | 20% |
| Smoke Testing | Quick sanity check after deployment to new environment | QA | Any | 5% |
| Disaster Recovery | Failover and recovery validation | Ops + QA | DR | 5% |

## 1.1 Unit Testing Scope

Unit testing validates each migrated mapping in isolation.

Transformation logic: every expression, lookup, joiner produces correct output

Data type handling: date formats, numeric precision, string encoding

Null handling: NULL propagation matches PC behavior

Error row handling: error rows redirected correctly

Parameter substitution: all parameters resolve to expected values

INFO

Unit test coverage target: 100% of migrated mappings. No exceptions. Every mapping must have at least one positive and one negative test case.

## 1.2 Integration Testing Scope

Integration testing validates end-to-end data flows across multiple mappings and taskflows.

Data flow completeness: source records reach target with correct transformations

Dependency chain: upstream mapping output feeds downstream mapping correctly

Taskflow orchestration: task sequencing, error handling, conditional paths

Connection behavior: connection pooling, timeout handling, retry logic

## 1.3 Performance Testing Scope

Performance testing ensures IICS meets or exceeds PC throughput benchmarks.

Baseline: document PC execution time, rows/second, resource utilization

Target: IICS execution within 110% of PC baseline (10% tolerance)

Stress: run with 2x production data volume to validate scalability

Concurrency: run multiple mappings simultaneously to test resource contention

WARNING

Performance regression >20% compared to PC is a P1 defect. Do NOT proceed to UAT with unresolved P1 performance defects.

# 2. Test Environment Requirements

Test environments must be production-representative to produce meaningful test results.

| Environment | Purpose | Data Volume | Secure Agent Sizing | Refresh Frequency |
| --- | --- | --- | --- | --- |
| Dev | Developer unit testing | 10% of prod | Minimum (8 CPU, 32 GB) | On demand |
| QA | Integration & regression | 50% of prod | Near-prod (16 CPU, 64 GB) | Weekly |
| Perf | Performance benchmarking | 100% of prod | Production-equivalent | Monthly |
| UAT | Business user validation | 50% of prod (masked) | Near-prod | Per wave |

## 2.1 Environment Provisioning Checklist

| Item | Dev | QA | Perf | UAT |
| --- | --- | --- | --- | --- |
| IICS sub-org created | Yes | Yes | Yes | Yes |
| Secure Agent installed | Yes | Yes | Yes | Yes |
| Connections configured | Yes | Yes | Yes | Yes |
| Test data loaded | Subset | 50% | 100% | 50% masked |
| Monitoring enabled | Basic | Full | Full | Full |
| PC available for parallel run | No | Yes | Yes | No |

BEST PRACTICE

Use IICS sub-organizations for environment isolation. This ensures connection configs, parameters, and runtime environments do not leak between environments.

# 3. Test Data Management

Test data quality directly impacts test reliability. Poor test data leads to false positives, false negatives, and wasted effort.

## 3.1 Data Strategies

| Strategy | When to Use | Pros | Cons |
| --- | --- | --- | --- |
| Masked Production Data | QA, UAT for regulated data (PII, PHI) | Realistic volumes and patterns | Masking effort, refresh overhead |
| Production Subset | Dev, early QA cycles | Quick to provision | May miss edge cases |
| Synthetic Data | Unit testing, boundary testing | Full control over test scenarios | May not represent real patterns |
| Full Production Copy | Performance testing only | Most accurate benchmark | Storage cost, security risk |

## 3.2 Data Masking Requirements

All non-production environments must use masked or synthetic data for sensitive fields.

-- Example: Masking PII fields for test environment

UPDATE test_customers SET

ssn = CONCAT('XXX-XX-', RIGHT(ssn, 4)),

email = CONCAT('user', customer_id, '@test.com'),

phone = CONCAT('555-', LPAD(MOD(customer_id, 10000), 4, '0')),

first_name = CONCAT('FName_', customer_id),

last_name = CONCAT('LName_', customer_id);

CRITICAL

NEVER use unmasked production data in Dev or QA environments. This violates GDPR, HIPAA, and most corporate data governance policies.

# 4. Test Case Design Methodology

Every migrated mapping requires structured test cases covering happy path, error path, and boundary conditions.

## 4.1 Test Case Categories

| Category | Description | Min Cases per Mapping |
| --- | --- | --- |
| Happy Path | Normal data flow with valid input | 3-5 |
| Error Path | Invalid/missing data, connection failures | 2-3 |
| Boundary | Max/min values, empty strings, NULLs, date edges | 2-3 |
| Regression | Re-run after defect fixes to confirm no side effects | 1-2 |
| Negative | Intentionally bad input to verify error handling | 1-2 |

## 4.2 Test Case Template

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier (e.g., TC-W1-MAP001-001) |
| Mapping Name | IICS mapping being tested |
| PC Equivalent | Original PC mapping name for traceability |
| Test Category | Happy Path / Error / Boundary / Regression |
| Preconditions | Data state, connections, parameters required |
| Test Steps | Step-by-step execution instructions |
| Expected Result | Expected output (row counts, field values, errors) |
| Actual Result | Filled during execution |
| Pass/Fail | Verdict |
| Defect ID | Link to defect if failed |

## 4.3 Test Case Example

Test Case ID: TC-W1-MAP001-001

Mapping:      m_Customer_Load (IICS)

PC Equivalent: m_Customer_Load (PowerCenter)

Category:     Happy Path

Preconditions:

- Source table: STG_CUSTOMER with 10,000 rows loaded

- Target table: DWH_CUSTOMER truncated

- Parameters: $$LOAD_DATE = '2026-02-25'

Steps:

1. Run mapping task in IICS QA environment

2. Verify task completes successfully

3. Compare target row count with source

4. Spot-check 100 random rows for field-level accuracy

Expected:

- 10,000 rows loaded to DWH_CUSTOMER

- LOAD_DT = '2026-02-25' for all rows

- No error rows

# 5. Parallel Run Strategy

Parallel runs execute the same data load in both PC and IICS simultaneously, then compare outputs to validate migration correctness. This is the gold standard for migration validation.

## 5.1 Parallel Run Architecture

Both PC and IICS read from the same source data snapshot and write to separate target schemas.

| Component | PC Side | IICS Side |
| --- | --- | --- |
| Source | Production DB (read-only) | Same production DB (read-only) |
| Target Schema | DWH_PC (dedicated) | DWH_IICS (dedicated) |
| Execution | PC workflow triggered by scheduler | IICS taskflow triggered by scheduler |
| Timing | Synchronized start time | Synchronized start time |
| Comparison | SQL queries against both targets | SQL queries against both targets |

## 5.2 Output Comparison Methodology

Record count comparison: SELECT COUNT(*) from both targets

Aggregate comparison: SUM, AVG, MIN, MAX on numeric columns

Hash comparison: Row-level hash (MD5/SHA-256) for exact match verification

Field-level comparison: Join on primary key and compare each column

Exception reporting: Log all mismatches with row identifiers and field details

INFO

Parallel runs should continue for a minimum of 3 full business cycles (e.g., 3 daily loads, 3 monthly closes) before cutover approval.

## 5.3 Parallel Run Comparison Script

-- Record count comparison

SELECT 'PC' AS source, COUNT(*) AS row_count FROM dwh_pc.customer_dim

UNION ALL

SELECT 'IICS' AS source, COUNT(*) AS row_count FROM dwh_iics.customer_dim;

-- Aggregate comparison

SELECT 'PC' AS src, SUM(revenue) AS total_rev, AVG(revenue) AS avg_rev

FROM dwh_pc.sales_fact

UNION ALL

SELECT 'IICS', SUM(revenue), AVG(revenue)

FROM dwh_iics.sales_fact;

-- Field-level mismatch detection

SELECT pc.customer_id,

pc.customer_name AS pc_name, iics.customer_name AS iics_name,

pc.email AS pc_email, iics.email AS iics_email

FROM dwh_pc.customer_dim pc

FULL OUTER JOIN dwh_iics.customer_dim iics ON pc.customer_id = iics.customer_id

WHERE pc.customer_name != iics.customer_name

OR pc.email != iics.email

OR pc.customer_id IS NULL

OR iics.customer_id IS NULL;

# 6. Regression Test Automation

Automated regression testing is essential for migration projects where frequent changes and defect fixes can introduce side effects.

## 6.1 Framework Selection

| Framework | Type | Strengths | Best For |
| --- | --- | --- | --- |
| Python + pytest | Script-based | Flexible, integrates with IICS REST API | Technical teams |
| Great Expectations | Data quality | Declarative expectations, rich reporting | Data validation |
| dbt tests | SQL-based | Embedded in transformation pipeline | Analytics teams |
| Informatica Data Validation | Commercial | Native PC-IICS comparison | Large enterprises |
| Custom SQL framework | SQL-based | Simple, no external tools | Quick implementation |

## 6.2 pytest Example for IICS Validation

import pytest

import pyodbc

CONN_STR = 'DRIVER={ODBC Driver 18 for SQL Server};SERVER=...'

@pytest.fixture

def db():

conn = pyodbc.connect(CONN_STR)

yield conn.cursor()

conn.close()

def test_customer_dim_row_count(db):

db.execute('SELECT COUNT(*) FROM dwh_iics.customer_dim')

iics_count = db.fetchone()[0]

db.execute('SELECT COUNT(*) FROM dwh_pc.customer_dim')

pc_count = db.fetchone()[0]

assert iics_count == pc_count, (f'Row count mismatch: '

f'IICS={iics_count}, PC={pc_count}')

def test_sales_fact_revenue_total(db):

db.execute('SELECT SUM(revenue) FROM dwh_iics.sales_fact')

iics_sum = db.fetchone()[0]

db.execute('SELECT SUM(revenue) FROM dwh_pc.sales_fact')

pc_sum = db.fetchone()[0]

assert abs(iics_sum - pc_sum) < 0.01, (f'Revenue mismatch: '

f'IICS={iics_sum}, PC={pc_sum}')

BEST PRACTICE

Run automated regression tests after every deployment to QA. Integrate with CI/CD pipeline for automatic triggering.

# 7. Defect Severity Classification

Migration-specific defect severity definitions ensure consistent triage and prioritization.

| Severity | Definition | SLA | Examples |
| --- | --- | --- | --- |
| P1 - Critical | Data loss, data corruption, or complete mapping failure | Fix within 4 hours | Missing rows, wrong target table, job abend |
| P2 - High | Incorrect data values affecting business decisions | Fix within 1 business day | Wrong calculations, truncated fields, wrong joins |
| P3 - Medium | Minor data discrepancies not affecting business logic | Fix within 3 business days | Trailing spaces, case differences, timestamp precision |
| P4 - Low | Cosmetic issues or documentation gaps | Fix in next sprint | Log messages, naming conventions, metadata labels |

## 7.1 Defect Lifecycle

New: Defect identified during testing and logged in tracking tool

Triaged: Severity confirmed, assigned to developer, root cause identified

In Progress: Developer working on fix

Fixed: Code change deployed to QA for re-test

Verified: QA confirms fix resolves the issue without side effects

Closed: Defect resolved and regression test updated

CRITICAL

P1 defects block wave progression. No wave can move to UAT with any open P1 defects. P2 defects must be below threshold (< 3 open) to proceed.

# 8. Sign-Off Process & Quality Gates

Each test phase has defined entry and exit criteria that serve as quality gates.

| Test Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Unit Testing | Mapping deployed to Dev; test data loaded | 100% test cases passed; 0 P1/P2 defects |
| Integration Testing | All dependent mappings unit-tested; QA env ready | End-to-end flow validated; 0 P1, <3 P2 |
| Performance Testing | Integration testing passed; perf env provisioned | Within 110% of PC baseline; 0 P1 |
| Regression Testing | All defect fixes deployed; regression suite updated | 100% regression pass rate; no regressions |
| UAT | All prior phases passed; UAT env with masked data | Business sign-off obtained; 0 P1/P2 |

## 8.1 Sign-Off Authority Matrix

| Phase | Sign-Off Authority | Escalation Path |
| --- | --- | --- |
| Unit Testing | ETL Lead | Migration Lead |
| Integration Testing | QA Lead | Technical Architect |
| Performance Testing | Technical Architect | Program Manager |
| Regression Testing | QA Lead | Migration Lead |
| UAT | Business Product Owner | Executive Sponsor |
| Go-Live | Program Manager + Business Owner | Executive Sponsor |

# 9. UAT Engagement Plan

Successful UAT requires early business user engagement, clear expectations, and structured feedback collection.

## 9.1 UAT Onboarding

Identify UAT participants (2-3 per business domain)

Conduct 1-hour IICS orientation session (what changed, what stayed same)

Provide test case templates pre-populated with expected results

Schedule dedicated UAT timeslots (avoid month-end, quarter-end)

Assign QA support person for each UAT group

## 9.2 Feedback Collection

| Channel | Purpose | Frequency |
| --- | --- | --- |
| Daily standup (15 min) | Quick status, blockers, defects found | Daily during UAT |
| Defect tracking tool | Formal defect logging with evidence | As found |
| UAT feedback form | Structured questionnaire on data quality | End of each cycle |
| UAT retrospective | Process improvement for next wave | End of UAT phase |

INFO

Business users are NOT testers by profession. Provide clear, step-by-step test scripts and expected results. Minimize their cognitive load.

# 10. Test Metrics & Reporting

Metrics provide objective visibility into testing progress and quality.

| Metric | Formula | Target | Reporting Frequency |
| --- | --- | --- | --- |
| Test Case Pass Rate | Passed / Total Executed * 100 | >95% | Daily |
| Defect Density | Defects / Mappings Tested | <0.5 per mapping | Weekly |
| Defect Closure Rate | Closed / Total Defects * 100 | >80% within sprint | Weekly |
| Test Coverage | Mappings with test cases / Total migrated | 100% | Per wave |
| Regression Pass Rate | Regression passed / Total regression | 100% | Per deployment |
| Performance Variance | (IICS time - PC time) / PC time * 100 | <10% | Per perf test |
| UAT Approval Rate | Approved flows / Total UAT flows * 100 | 100% | Per UAT cycle |

## 10.1 Test Dashboard Components

Test execution progress (burnup chart by wave)

Defect trend (opened vs closed over time)

Severity distribution pie chart

Pass rate trend line (target: monotonically increasing)

Coverage heatmap by business domain

# 11. BFSI: Financial Data Reconciliation Testing

Financial services organizations under SOX must demonstrate that migrated ETL produces identical outputs to the original PowerCenter implementation for all financial reporting data flows.

## 11.1 SOX Testing Requirements

100% record-level reconciliation for GL, AP, AR, and Fixed Asset data flows

Zero tolerance for financial amount discrepancies (not even $0.01)

Audit trail of all test executions, results, and sign-offs

Independent verification by internal audit team

Parallel run for minimum 2 full reporting cycles (2 month-end closes)

## 11.2 Financial Reconciliation Checklist

| Check | Method | Tolerance | Sign-Off By |
| --- | --- | --- | --- |
| Row counts match | COUNT(*) comparison | 0 difference | QA Lead |
| Dollar amounts match | SUM comparison on all amount fields | $0.00 | Finance Analyst |
| Account balances match | Group by account, compare balances | $0.00 | Controller |
| Journal entries complete | Full outer join on JE number | 0 missing | Internal Audit |
| Date fields match | Field-level comparison | 0 difference | QA Lead |

CRITICAL

BFSI SOX: ANY financial data discrepancy is a P1 defect regardless of amount. There is zero tolerance for financial reporting data in SOX-audited flows.

# 12. HCLS: PHI Data Validation Requirements

Healthcare organizations must ensure that Protected Health Information is correctly migrated while maintaining HIPAA compliance throughout the testing process.

## 12.1 HIPAA Testing Requirements

PHI fields must be validated for completeness and accuracy (patient ID, DOB, diagnosis codes)

Test environments must use de-identified data (Safe Harbor or Expert Determination method)

Access to test results containing PHI limited to authorized personnel only

Audit logs of all test activities involving PHI must be retained for 6 years

Encryption validation: confirm TLS 1.2+ in transit, AES-256 at rest

## 12.2 PHI Reconciliation Fields

| Field Category | Examples | Validation Method | Tolerance |
| --- | --- | --- | --- |
| Patient Identifiers | MRN, SSN, Name, DOB | Exact match | 0 differences |
| Clinical Data | Diagnosis codes (ICD-10), procedure codes (CPT) | Exact match | 0 differences |
| Medication Data | NDC codes, dosage, frequency | Exact match | 0 differences |
| Financial (claims) | Claim amounts, payment amounts | SUM comparison | $0.00 |
| Dates | Admission, discharge, service dates | Exact match | 0 differences |

WARNING

HCLS HIPAA: All test defect reports must redact actual PHI values. Use surrogate keys or masked values in defect descriptions. Never paste real patient data into Jira tickets.

# Related Assets

The following documents in the Mastech Digital Informatica Asset Library are related to this guide:

| Document | Category / Path |
| --- | --- |
| #40 INFA Migration Readiness Assessment | Migration_Library/Assessment/ |
| #41 INFA Inventory Complexity Analysis | Migration_Library/Assessment/ |
| #43 INFA Data Reconciliation Framework | Migration_Library/Testing/ |
| #10 INFA IICS Monitoring & Observability | Core_Library/Operations/ |