Reltio MDM Implementation Guide

Reltio Deployment Guide

Mastech Digital — Reltio MDM Platform Assets

End-to-end deployment playbook for Reltio Cloud MDM: provisioning, config, and go-live

| Document | Reltio Deployment Guide |
| --- | --- |
| Category | 08 — Operations |
| Document ID | OPS-001 |
| Version | 1.0 |
| Date | March 2026 |
| Author | Mastech Digital — Reltio Practice |
| Reviewed By | Pending – Internal Review |
| Status | Draft |
| Classification | Internal – Mastech Digital |
| Platform Version | Reltio Cloud MDM – 2026 |
| Next Review | September 2026 |

# Executive Summary

This guide is the definitive deployment playbook for Reltio Cloud MDM implementations led by Mastech Digital. It covers tenant provisioning, environment strategy, configuration promotion pipeline, go-live readiness checklist, and hypercare period management. Following this playbook ensures consistent, repeatable Reltio deployments that meet quality and performance standards from day one.

# Table of Contents

1.0  Deployment Architecture

2.0  Environment Strategy

3.0  Configuration Pipeline

4.0  Pre-Go-Live Checklist

5.0  Go-Live Execution

6.0  Post-Go-Live Hypercare

# 1. Deployment Architecture

## 1.1 Reltio SaaS Deployment Model

Reltio is a fully managed SaaS platform. Customer responsibilities are limited to configuration, data, and integration — infrastructure, patching, and availability are managed by Reltio. Customer retains full data ownership.

| Layer | Customer Responsible | Reltio Responsible |
| --- | --- | --- |
| Infrastructure | No | Yes — GCP, networking, storage |
| Platform software | No | Yes — Reltio application, updates |
| Tenant configuration | Yes | No — customer owns config |
| Entity data | Yes | Data custody only |
| Integrations | Yes | Connector support only |
| Security (IAM) | Shared | Platform-level; customer owns users/roles |
| Disaster recovery | No | Yes — Reltio platform DR |

# 2. Environment Strategy

## 2.1 Standard Environment Set

| Environment | Purpose | Refresh Strategy | Access |
| --- | --- | --- | --- |
| DEV | Configuration development, unit testing | On-demand config resets | Developers only |
| SIT | System integration testing, connector validation | Weekly refresh from PROD subset | Dev + QA |
| UAT | Business user acceptance testing, performance testing | Monthly PROD clone (masked PII) | Project team + business |
| PROD | Production golden records, live integrations | No resets — live data | Restricted — ops team |

## 2.2 Tenant Naming Convention

Reltio tenant URL pattern:

DEV:  https://dev.reltio.com/reltio/api/{company}-{program}-dev/

SIT:  https://dev.reltio.com/reltio/api/{company}-{program}-sit/

UAT:  https://uat.reltio.com/reltio/api/{company}-{program}-uat/

PROD: https://prod.reltio.com/reltio/api/{company}-{program}/

Examples:

acme-customer-mdm-dev

acme-customer-mdm-sit

acme-customer-mdm-uat

acme-customer-mdm

# 3. Configuration Pipeline

## 3.1 Config-as-Code Pipeline

CONFIGURATION PROMOTION PIPELINE:

Git Repository (reltio-config/)

│

▼

DEV tenant (configure → test → commit)

│

▼ Pull Request + code review

SIT tenant (automated config promotion via CI/CD)

│

▼ QA sign-off + approvals

UAT tenant (automated promotion after SIT green)

│

▼ Business + Architecture sign-off

PROD tenant (manual approval gate + promotion)

## 3.2 Configuration Categories

| Config Category | Files | Promotion Risk |
| --- | --- | --- |
| Entity model | entityModel.json | HIGH — breaking changes possible |
| Match rules | matchRuleSets.json | HIGH — affects all existing entities |
| Survivorship | survivorship.json | MEDIUM — affects golden record values |
| DQ rules | dqRules.json | LOW — additive, can disable if issues |
| Workflow | workflow.json | LOW — stewardship routing only |
| Security roles | securityRoles.json | MEDIUM — access implications |
| Integrations | connectors.json | MEDIUM — source system impact |

# 4. Pre-Go-Live Checklist

## 4.1 Technical Readiness

Entity model configuration finalized and locked in version control

All match rules calibrated with > 97% precision on production data sample

Survivorship rules validated with source system data owners

All planned integrations tested with PROD-equivalent data volumes

Performance test completed: initial load at planned volume, API latency verified

Security review: user roles, PII masking, audit log enabled

Monitoring and alerting configured in OPS dashboard

Runbook complete and ops team trained

## 4.2 Business Readiness

Data stewards trained on Reltio UI and exception resolution workflows

Domain Owners signed Data Readiness Certificate for initial load

Escalation paths defined and communicated to all stakeholders

Hypercare schedule agreed (24/7 support for first 2 weeks)

Go/No-Go meeting completed with executive sponsor sign-off

Rollback plan documented and tested

# 5. Go-Live Execution

## 5.1 Go-Live Day Runbook

| Time | Activity | Owner | Success Criteria |
| --- | --- | --- | --- |
| T-24h | Final PROD configuration promotion | MDM Architect | Config API confirms all settings |
| T-12h | Initial data load begin (if cutover load) | Data Engineer | Load job submitted |
| T-2h | Source system integrations enabled in read-only mode | Integration Lead | Data flowing, no errors |
| T-0h | Go-live: Enable write integrations, open stewardship queue | Program Lead | All integrations active |
| T+1h | First-hour health check: error rates, queue depth, API latency | Ops Team | All metrics in green zone |
| T+4h | First stewardship shift complete, exception backlog review | Domain Owners | Backlog < projected volume |
| T+24h | Day-1 report: record counts, DQ scores, integration status | Program Lead | Within ±5% of projections |

# 6. Post-Go-Live Hypercare

## 6.1 Hypercare Period Structure

| Period | Duration | Support Model | Key Activities |
| --- | --- | --- | --- |
| Week 1-2 | Days 1-14 | 24/7 on-call, daily status calls | Critical issue resolution, match tuning, stewardship training |
| Week 3-4 | Days 15-30 | Business hours + on-call | Performance baseline, DQ trend review, optimization |
| Month 2-3 | Days 31-90 | Business hours support | Knowledge transfer, governance handover |
| Steady State | Day 91+ | Standard SLA support | Managed services or customer self-service |

## 6.2 Hypercare KPIs

| KPI | Week 1 Target | Week 4 Target | Day 90 Target |
| --- | --- | --- | --- |
| API success rate | > 99% | > 99.5% | > 99.9% |
| Match precision | > 94% | > 96% | > 97% |
| Stewardship SLA | > 80% | > 90% | > 95% |
| DQ Score | > 85% | > 90% | > 95% |
| Open P1 issues | < 3 | 0 | 0 |

# Related Assets

The following documents in the Mastech Digital Informatica Asset Library are related to this guide:

| Document | Category / Path |
| --- | --- |
| OPS-002: Performance Tuning | Reltio Asset Library |
| OPS-003: Operations Runbook | Reltio Asset Library |
| OPS-004: Monitoring & Alerting | Reltio Asset Library |
| OPS-005: Disaster Recovery | Reltio Asset Library |