DATA DOMAIN

PRIORITIZATION MATRIX

Data Modernization Program

| Client: | [Client Name] |
| --- | --- |
| Version: | [1.0] |
| Date: | [DD-MMM-YYYY] |

# 1. Prioritization Methodology

Domains are scored across multiple dimensions to determine migration priority and sequencing.

## 1.1 Scoring Dimensions

| Dimension | Description | Weight |
| --- | --- | --- |
| Business Criticality | Importance to core business operations and revenue | [e.g., 30%] |
| Regulatory Impact | Required for compliance, audits, or regulatory reporting | [e.g., 25%] |
| Technical Complexity | Difficulty of migration (inverse - lower complexity = higher score) | [e.g., 15%] |
| Data Quality Readiness | Current state of data quality and documentation | [e.g., 10%] |
| Dependency Factor | Number of downstream systems/processes dependent on this domain | [e.g., 10%] |
| Quick Win Potential | Ability to demonstrate early value with minimal effort | [e.g., 10%] |

## 1.2 Scoring Scale

| Score | Rating | Definition |
| --- | --- | --- |
| 5 | Critical / Very High | Mission-critical; failure would significantly impact business |
| 4 | High | Important to operations; delay would cause noticeable impact |
| 3 | Medium | Moderate importance; can tolerate some delay |
| 2 | Low | Limited impact; can be deferred if needed |
| 1 | Very Low / N/A | Minimal importance or not applicable |

# 2. Data Domain Inventory

Complete list of data domains identified for modernization.

| Domain Name | Description | Current Owner | Source Systems |
| --- | --- | --- | --- |
| Member | Member demographics, enrollment, eligibility | [Owner Name] | [Systems] |
| Provider | Provider master, contracts, networks, credentials | [Owner Name] | [Systems] |
| Claims | Claims processing, adjudication, history | [Owner Name] | [Systems] |
| Coverage | Benefit plans, coverage rules, COB | [Owner Name] | [Systems] |
| Finance | Premium billing, payments, reconciliation | [Owner Name] | [Systems] |
| Care Management | Care episodes, authorizations, utilization | [Owner Name] | [Systems] |
| Quality | HEDIS, Stars, quality measures, gaps | [Owner Name] | [Systems] |
| Risk | Risk adjustment, RAF, HCC coding | [Owner Name] | [Systems] |
| [Add Domain] | [Description] | [Owner] | [Systems] |

# 3. Domain Prioritization Scoring Matrix

| Domain | Business Critical | Regulatory | Complexity | DQ Ready | Dependency | Quick Win | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Member | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Provider | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Claims | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Coverage | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Finance | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Care Management | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Quality | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| Risk | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [1-5] | [Sum] |
| [Domain] |  |  |  |  |  |  |  |

# 4. Recommended Migration Sequence

Based on scoring results and dependency analysis, recommended domain migration order.

| Wave | Domain(s) | Priority Score | Timeline | Rationale |
| --- | --- | --- | --- | --- |
| Wave 1 | [Member, Provider] | [Score] | [Q1-Q2 2026] | [Foundation domains, high value, enable downstream] |
| Wave 2 | [Claims, Finance] | [Score] | [Q2-Q3 2026] | [Core transaction domains, dependent on Wave 1] |
| Wave 3 | [Care Mgmt, Quality] | [Score] | [Q4 2026] | [Analytics domains, builds on transactional foundation] |
| Wave 4 | [Risk, Other] | [Score] | [Q1 2027] | [Specialized domains, lower urgency] |

# 5. Domain Dependency Analysis

Understanding dependencies between domains is critical for sequencing.

| Domain | Depends On (Upstream) | Feeds Into (Downstream) | Dependency Level |
| --- | --- | --- | --- |
| Member | None (Master) | All other domains | Foundation |
| Provider | None (Master) | Claims, Care Mgmt, Quality | Foundation |
| Claims | Member, Provider, Coverage | Finance, Quality, Risk | High |
| Coverage | Member | Claims, Finance | Medium |
| Finance | Claims, Coverage, Member | Reporting | High |
| Care Management | Member, Provider, Claims | Quality | Medium |
| Quality | Member, Claims, Care Mgmt | Reporting, Stars | Medium |
| Risk | Member, Claims | Finance, Reporting | Medium |
| [Domain] | [Dependencies] | [Dependents] | [Level] |

# 6. Domain Migration Risk Assessment

| Domain | Risk Level | Key Risks | Mitigation Strategy |
| --- | --- | --- | --- |
| Member | [High/Med/Low] | [List key risks] | [Mitigation approach] |
| Provider | [High/Med/Low] | [List key risks] | [Mitigation approach] |
| Claims | [High/Med/Low] | [List key risks] | [Mitigation approach] |
| Finance | [High/Med/Low] | [List key risks] | [Mitigation approach] |
| Care Management | [High/Med/Low] | [List key risks] | [Mitigation approach] |
| Quality | [High/Med/Low] | [List key risks] | [Mitigation approach] |
| [Domain] |  |  |  |

# 7. Approval & Sign-off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Business Sponsor] | [Title] |  |  |
| [IT Sponsor] | [Title] |  |  |
| [Program Manager] | [Title] |  |  |