ROLLBACK PLAN

Contingency & Recovery Procedures

Migration Wave: [Wave X]   |   Domain: [Domain]

# 1. Rollback Overview

| Attribute | Value |
| --- | --- |
| Rollback Decision Authority | [Name/Role with authority to trigger rollback] |
| Point of No Return | [Specific milestone after which rollback is not possible] |
| Maximum Rollback Window | [Hours from cutover start] |
| Estimated Rollback Duration | [Hours to complete rollback] |
| Business Impact of Rollback | [Description of impact] |

# 2. Rollback Triggers

Conditions that warrant initiating rollback procedures.

| # | Trigger Condition | Severity | Decision Time |
| --- | --- | --- | --- |
| 1 | Data reconciliation variance exceeds 1% on critical tables | Critical | Immediate |
| 2 | Downstream application failures affecting business operations | Critical | 30 minutes |
| 3 | Financial aggregates mismatch beyond tolerance | Critical | Immediate |
| 4 | Production pipeline failures with no quick fix | High | 1 hour |
| 5 | Performance degradation impacting SLAs | High | 2 hours |
| [#] | [Custom trigger] | [Severity] | [Time] |

# 3. Rollback Procedure

| Step | Action | Owner | Est. Duration |
| --- | --- | --- | --- |
| 1 | Notify stakeholders of rollback decision | [Name] | 5 min |
| 2 | Disable new Fabric pipelines/schedules | [Name] | 10 min |
| 3 | Re-enable legacy scheduled jobs | [Name] | 15 min |
| 4 | Restore legacy connection strings in applications | [Name] | 30 min |
| 5 | Trigger legacy batch jobs for catch-up processing | [Name] | Variable |
| 6 | Validate legacy system operation | [Name] | 30 min |
| 7 | Notify stakeholders of rollback completion | [Name] | 5 min |
| 8 | Document rollback and initiate root cause analysis | [Name] | Ongoing |

# 4. Communication Plan

| Stakeholder Group | Communication Method | Owner | Timing |
| --- | --- | --- | --- |
| Executive Leadership | Phone call + Email | [Name] | Immediate |
| IT Operations | War room + Teams | [Name] | Immediate |
| Business Users | Email | [Name] | Within 30 min |
| Downstream Teams | Teams + Email | [Name] | Within 15 min |

# 5. Post-Rollback Actions

| # | Action | Timeline |
| --- | --- | --- |
| 1 | Conduct root cause analysis | Within 24 hours |
| 2 | Document lessons learned | Within 48 hours |
| 3 | Develop remediation plan | Within 1 week |
| 4 | Schedule re-cutover (if applicable) | TBD |

# 6. Sign-off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Project Manager] | Project Manager |  |  |
| [IT Operations] | IT Operations Lead |  |  |
| [Business Owner] | Business Owner |  |  |