CHANGE MANAGEMENT

PLAN

Organizational Readiness & Adoption Strategy

# 1. Change Overview

Change Description:

[Describe the change being implemented - migration from legacy SAS/Informatica/SSIS to Microsoft Fabric platform]

Business Drivers:

[Key business reasons for the change]

Expected Benefits:

[Benefits to the organization and end users]

# 2. Stakeholder Impact Assessment

| Stakeholder Group | Impact Description | Impact Level | Readiness | Priority |
| --- | --- | --- | --- | --- |
| Data Engineers | New platform, PySpark skills | High | Medium | P1 |
| Business Analysts | New query interfaces | Medium | High | P2 |
| Data Stewards | New governance tools | Medium | Medium | P2 |
| IT Operations | New monitoring/support | High | Low | P1 |
| Report Consumers | Minimal - same reports | Low | High | P3 |

# 3. Change Approach (ADKAR)

| Phase | Objective | Key Activities |
| --- | --- | --- |
| Awareness | Understand why change is needed | Town halls, email campaigns, leadership messaging |
| Desire | Motivation to participate | Benefits communication, early wins, champions network |
| Knowledge | Know how to change | Training programs, documentation, job aids |
| Ability | Implement new skills | Hands-on practice, coaching, sandbox environments |
| Reinforcement | Sustain the change | Performance metrics, recognition, continuous improvement |

# 4. Communication Plan Summary

| Communication | Audience | Timing | Channel | Owner |
| --- | --- | --- | --- | --- |
| Program Announcement | All staff | T-90 days | Town Hall | [Name] |
| Impact Briefings | Affected teams | T-60 days | Team meetings | [Name] |
| Training Schedule | Technical staff | T-45 days | Email | [Name] |
| Go-Live Readiness | All stakeholders | T-7 days | Email + Teams | [Name] |
| Go-Live Confirmation | All stakeholders | T+1 day | Email | [Name] |

# 5. Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Training Completion | >95% of identified users | LMS completion tracking |
| User Adoption | >80% active users within 30 days | Platform usage analytics |
| Support Tickets | <50 tickets in first 2 weeks | ServiceNow reporting |
| User Satisfaction | >4.0/5.0 rating | Post-training survey |