TRAINING NEEDS ASSESSMENT

Skills Gap Analysis & Learning Requirements

# 1. Role-Based Skills Assessment

| Role | Skill Area | Current | Required | Gap | Priority | Training | Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Data Engineer | PySpark/Python | Beginner | Advanced | High | P1 | Yes | 40 |
| Data Engineer | Microsoft Fabric | None | Proficient | High | P1 | Yes | 24 |
| Data Engineer | Medallion Architecture | Beginner | Proficient | Medium | P1 | Yes | 8 |
| Business Analyst | SQL Analytics | Proficient | Proficient | Low | P2 | Refresh | 4 |
| Data Steward | Data Quality Tools | Beginner | Proficient | Medium | P2 | Yes | 16 |
| IT Operations | Platform Monitoring | None | Proficient | High | P1 | Yes | 20 |

# 2. Training Audience Summary

| Role | Headcount | Training Track | Est. Hours/Person | Timeline | Delivery |
| --- | --- | --- | --- | --- | --- |
| Data Engineers | [#] | Technical Deep Dive | 72 hours | T-60 to T-30 | Instructor-led |
| Business Analysts | [#] | Analytics Essentials | 16 hours | T-30 to T-14 | Virtual |
| Data Stewards | [#] | Governance & DQ | 24 hours | T-45 to T-21 | Blended |
| IT Operations | [#] | Platform Operations | 32 hours | T-30 to T-7 | Instructor-led |
| Report Consumers | [#] | Self-Service BI | 4 hours | T-14 to T-0 | eLearning |

# 3. Training Resource Requirements

| Resource Type | Quantity | Duration | Cost Estimate | Source |
| --- | --- | --- | --- | --- |
| External Trainers | [#] | [weeks] | [$] | Microsoft Partner |
| Training Environment | 1 per 10 users | 3 months | [$] | Fabric capacity |
| eLearning Licenses | [#] | 12 months | [$] | Pluralsight/MS Learn |
| Training Materials | Custom | One-time | [$] | Internal + Vendor |