CONVERSION METRICS

DASHBOARD

Real-Time Tracking of LLM Code Conversion Performance

Version 1.0 | Confidential

# Table of Contents

# 1. Executive Summary

The Conversion Metrics Dashboard provides real-time visibility into the performance, quality, and progress of the LLM-powered code conversion process. This document defines the key metrics, calculations, and reporting cadence.

## 1.1 Dashboard Purpose

- Track conversion velocity against timeline commitments

- Monitor quality through confidence scores and rework rates

- Identify bottlenecks in the review pipeline

- Measure cost efficiency of the conversion process

- Enable data-driven process improvements

# 2. Key Performance Indicators

## 2.1 Velocity Metrics

| Metric | Target | Warning | Critical |
| --- | --- | --- | --- |
| Programs Converted/Week | > 50 | 30-50 | < 30 |
| Avg Conversion Time | < 15 min | 15-30 min | > 30 min |
| Review Queue Depth | < 20 | 20-50 | > 50 |
| Review SLA Compliance | > 95% | 85-95% | < 85% |
| Deployment Rate/Week | > 40 | 25-40 | < 25 |

## 2.2 Quality Metrics

| Metric | Target | Warning | Critical |
| --- | --- | --- | --- |
| First-Pass Accuracy | > 85% | 75-85% | < 75% |
| Avg Confidence Score | > 80 | 70-80 | < 70 |
| Rework Rate | < 15% | 15-25% | > 25% |
| Rejection Rate | < 5% | 5-10% | > 10% |
| Post-Deploy Defects | < 2% | 2-5% | > 5% |

## 2.3 Efficiency Metrics

| Metric | Target | Warning | Critical |
| --- | --- | --- | --- |
| LLM Cost per Conversion | < $2.00 | $2-5 | > $5 |
| Human Review Hours/Conv | < 0.5 hr | 0.5-1 hr | > 1 hr |
| Total Cost per LOC | < $0.50 | $0.50-1 | > $1 |
| Automation Rate | > 90% | 80-90% | < 80% |

# 3. Dashboard Layouts

## 3.1 Executive Summary View

┌────────────────────────────────────────────────────────────────────┐

│  CONVERSION PROGRESS                         Week 8 of 24         │

├────────────────────────────────────────────────────────────────────┤

│  ████████████████████░░░░░░░░░░░░░░░░░░░░  412/1500 (27%)        │

│                                                                    │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐             │

│  │   THIS WEEK  │  │   QUALITY    │  │  PIPELINE    │             │

│  │     52       │  │    87%       │  │    18        │             │

│  │  Converted   │  │  First-Pass  │  │  In Review   │             │

│  │   ▲ +8%      │  │   ▲ +2%      │  │   ▼ -12      │             │

│  └──────────────┘  └──────────────┘  └──────────────┘             │

├────────────────────────────────────────────────────────────────────┤

│  TREND: Velocity above target, quality improving                  │

└────────────────────────────────────────────────────────────────────┘

## 3.2 Detailed Pipeline View

┌────────────────────────────────────────────────────────────────────┐

│  CONVERSION PIPELINE STATUS                                        │

├────────────────────────────────────────────────────────────────────┤

│                                                                    │

│   PENDING    IN_CONV    VALIDATING   IN_REVIEW   APPROVED  DEPLOY │

│     34   ──▶   8    ──▶    12    ──▶    18   ──▶   28   ──▶  312  │

│                                                                    │

├────────────────────────────────────────────────────────────────────┤

│  BOTTLENECK ALERT: Review queue at 18 (target: <20)               │

└────────────────────────────────────────────────────────────────────┘

# 4. Metric Calculations

## 4.1 First-Pass Accuracy

First-Pass Accuracy = (Approved without Changes) / (Total Reviewed) * 100

Example:

- Total Reviewed: 100

- Approved as-is: 72

- Changes Requested: 23

- Rejected: 5

- First-Pass Accuracy: 72%

## 4.2 Rework Rate

Rework Rate = (Changes Requested + Re-conversions) / Total Conversions * 100

Example:

- Total Conversions: 100

- Changes Requested: 18

- Items Re-converted: 3

- Rework Rate: 21%

## 4.3 Automation Rate

Automation Rate = (LLM-Converted without Manual Coding) / Total Programs * 100

Example:

- Total Programs: 150

- LLM Converted: 142

- Manual Coded: 8

- Automation Rate: 94.7%

# 5. Reporting Cadence

## 5.1 Report Schedule

| Frequency | Report | Audience |
| --- | --- | --- |
| Real-Time | Dashboard (auto-refresh) | Conversion Team |
| Daily | Pipeline Status Summary | Team Leads |
| Weekly | Progress & Quality Report | Project Manager, Client |
| Bi-Weekly | Trend Analysis | Steering Committee |
| Monthly | Executive Summary | Leadership |

## 5.2 Alert Thresholds

Automated alerts are triggered when metrics breach thresholds:

- Yellow Alert: Metric in warning zone for 2+ consecutive days

- Red Alert: Metric in critical zone for any period

- Escalation: Red alerts auto-notify project leadership

- Recovery: Alert clears when metric returns to target for 24 hours

# 6. Data Sources

## 6.1 Data Collection

-- Conversion Events Table

SELECT

conversion_id,

source_platform,

asset_name,

complexity_tier,

started_at,

completed_at,

confidence_score,

llm_model_used,

llm_cost,

review_status,

reviewer_id,

review_duration_minutes,

rework_count,

deployed_at

FROM conversion_events

WHERE project_id = 'JHP_MODERNIZATION'

## 6.2 Dimension Tables

- dim_assets: Master list of all code assets to convert

- dim_reviewers: Team members and their expertise areas

- dim_complexity: Complexity tier definitions and thresholds

- dim_models: LLM models and their cost per token

# Appendix: Document Information

| Document Title | Conversion Metrics Dashboard |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |