DEPLOYMENT

BEST PRACTICES

Planning • Execution • Validation • Documentation • Troubleshooting

Version 1.0  |  January 2026

# Table of Contents

# 1. Deployment Planning

## 1.1 Pre-Deployment Checklist

- ☐ All items tested in lower environment

- ☐ Deployment window approved and communicated

- ☐ Rollback plan documented and tested

- ☐ Stakeholders notified of deployment

- ☐ Support team on standby

- ☐ Monitoring dashboards ready

- ☐ Emergency contacts available

## 1.2 Change Documentation

| Section | Content |
| --- | --- |
| Summary | Brief description of changes |
| Items Changed | List of notebooks, reports, pipelines |
| Impact | Systems and users affected |
| Dependencies | External systems, data sources |
| Rollback Steps | How to revert if issues occur |
| Validation | Tests to confirm success |

## 1.3 Deployment Windows

- Production: Weekdays 6-8 PM or weekends

- Avoid: Month-end, quarter-end, peak hours

- Emergency: Any time with proper approval

- Maintenance: Coordinate with IT calendar

# 2. Deployment Execution

## 2.1 Step-by-Step Process

- 1. Verify deployment window is active

- 2. Create deployment log entry

- 3. Take baseline metrics snapshot

- 4. Execute deployment via pipeline/manual

- 5. Monitor deployment progress

- 6. Run smoke tests immediately

- 7. Validate critical functionality

- 8. Close deployment log with status

## 2.2 Deployment Order

| Order | Item Type | Reason |
| --- | --- | --- |
| 1 | Data connections | Foundation for all items |
| 2 | Lakehouse tables | Data layer before transforms |
| 3 | Notebooks/Pipelines | ETL before consumption |
| 4 | Semantic models | Before reports |
| 5 | Reports/Dashboards | Last, depends on model |

## 2.3 Parallel vs Sequential

- Sequential: Items with dependencies

- Parallel: Independent items (faster)

- Hybrid: Group independent items together

# 3. Validation

## 3.1 Smoke Tests

- Report loads without error

- Semantic model connects to data

- Key visuals display data

- Filters and slicers work

- Critical measures calculate correctly

## 3.2 Data Validation

- Row counts match expected

- Key metrics match source/prior

- Date ranges are correct

- No unexpected nulls

- Sample records spot-checked

## 3.3 Performance Validation

- Report load time acceptable

- Query response time normal

- Pipeline duration as expected

- No capacity throttling

## 3.4 Validation Checklist

- ☐ All deployed items accessible

- ☐ Data refreshed successfully

- ☐ Reports render correctly

- ☐ Security (RLS) working

- ☐ Performance acceptable

- ☐ No error alerts triggered

# 4. Common Issues & Solutions

## 4.1 Deployment Failures

| Issue | Solution |
| --- | --- |
| Connection failure | Verify credentials, check firewall rules |
| Permission denied | Check workspace role, service principal |
| Item conflict | Resolve in Git, redeploy |
| Timeout | Increase timeout, split deployment |
| Capacity limit | Wait for capacity, scale up |

## 4.2 Post-Deployment Issues

| Issue | Solution |
| --- | --- |
| Data mismatch | Check data source rules, refresh data |
| Report errors | Check semantic model refresh, DAX errors |
| Slow performance | Check V-Order, optimize queries |
| Missing items | Verify Git sync, check deployment log |

# 5. Documentation

## 5.1 Deployment Log

- Date and time of deployment

- Deployer name and role

- Items deployed (list)

- Source and target environments

- Validation results

- Issues encountered and resolutions

- Final status (Success/Rollback)

## 5.2 Release Notes Template

- Version number and date

- New features added

- Bug fixes

- Known issues

- Breaking changes

- Upgrade instructions

## 5.3 Runbook Updates

- Update operational runbooks

- Document new troubleshooting steps

- Update monitoring thresholds

- Train support team on changes

# 6. Best Practices Summary

## 6.1 Do's

- Always deploy through pipeline (not manual)

- Test in lower environment first

- Have rollback plan ready

- Monitor during and after deployment

- Communicate with stakeholders

- Document everything

## 6.2 Don'ts

- Skip environments (Dev → Prod directly)

- Deploy during peak business hours

- Deploy without approval

- Ignore validation failures

- Make manual changes to production

- Deploy multiple major changes together

## 6.3 Emergency Procedures

- Assess severity and impact immediately

- Communicate to incident manager

- Decide: fix forward or rollback

- Execute rollback if needed

- Post-incident review required

- Document lessons learned

# Appendix: Document Information

| Document Title | Deployment Best Practices |
| --- | --- |
| Version | 1.0 |
| Last Updated | January 2026 |