CHANGE MANAGEMENT

PLAYBOOK

Driving Adoption and Managing Resistance in Data Modernization

Version 1.0 | Confidential

# Table of Contents

# 1. Executive Summary

This playbook provides a structured approach to managing the human side of the data modernization transformation. Successful technology change requires deliberate attention to communication, stakeholder engagement, and resistance management.

## 1.1 Change Management Principles

- People First: Technology changes succeed when people are prepared

- Transparency: Honest communication about impacts and timeline

- Involvement: Engage stakeholders early and often

- Support: Provide resources to help people through the transition

- Celebrate: Recognize progress and early wins

# 2. Stakeholder Analysis

## 2.1 Stakeholder Groups

| Group | Impact Level | Influence | Strategy |
| --- | --- | --- | --- |
| SAS Developers | High - Daily work changes | Medium | Engage deeply |
| Business Analysts | Medium - Tools change | Medium | Support |
| IT Leadership | Medium - Budget/Strategy | High | Sponsor |
| Business Leadership | Low - Indirect impact | High | Inform |
| Data Consumers | Low - Output focused | Low | Inform |
| Compliance/Security | Medium - New platform | Medium | Involve |

## 2.2 Change Impact Assessment

| Change Area | Impact Description |
| --- | --- |
| Daily Tools | SAS Enterprise Guide → Fabric Notebooks, SSMS → Fabric Portal |
| Programming Language | SAS/Informatica → Python/PySpark (significant learning curve) |
| Development Process | Individual files → Git version control, CI/CD pipelines |
| Job Scheduling | SAS Grid/Informatica WF → Fabric Pipelines, different monitoring |
| Data Access | SAS libraries/Informatica sources → Lakehouse tables, OneLake |
| Career Path | SAS expert → Modern data engineer (perceived risk and opportunity) |

# 3. Communication Plan

## 3.1 Communication Channels

| Channel | Purpose | Frequency | Owner |
| --- | --- | --- | --- |
| Town Hall | Major announcements | Monthly | Project Sponsor |
| Team Meetings | Progress updates | Weekly | Team Leads |
| Newsletter | Wins, tips, updates | Bi-weekly | Change Lead |
| Slack/Teams | Daily questions | Ongoing | CoE Team |
| 1:1 Check-ins | Individual concerns | As needed | Managers |
| FAQs/Wiki | Self-service info | Updated weekly | Change Lead |

## 3.2 Key Messages by Phase

### 3.2.1 Phase 1: Awareness (Month 1-2)

- Why: Business drivers for modernization

- What: Overview of the change, not detailed impacts yet

- Timeline: High-level phases and key dates

- Support: Training and resources will be provided

### 3.2.2 Phase 2: Understanding (Month 3-4)

- Detailed impact by role and team

- Training schedule and expectations

- What success looks like

- Early wins and proof points

### 3.2.3 Phase 3: Adoption (Month 5+)

- Practical tips and best practices

- Recognition of early adopters

- Feedback incorporation

- Progress metrics and celebration

# 4. Resistance Management

## 4.1 Common Resistance Patterns

| Type | Symptom | Response Strategy |
| --- | --- | --- |
| Fear of obsolescence | "SAS is my expertise" | Show career growth path, transferable skills |
| Comfort with status quo | "Current system works fine" | Explain business drivers, show limitations |
| Overwhelm | "Too much to learn" | Break into small steps, provide support |
| Loss of influence | Senior SAS expert concern | Position as mentor, leader in transition |
| Skepticism | "AI conversion wont work" | Demo success, involve in testing |
| Passive resistance | Slow adoption, excuses | Clear expectations, accountability |

## 4.2 Resistance Response Playbook

### 4.2.1 For the Skeptic

- Acknowledge their expertise and valid concerns

- Involve them in pilot testing and validation

- Ask for their input on edge cases

- Convert them to champions when they see success

### 4.2.2 For the Overwhelmed

- Break learning into small, achievable steps

- Pair with a buddy who has transitioned

- Celebrate small wins publicly

- Provide extra support and patience

### 4.2.3 For the Senior Expert

- Position them as the bridge between old and new

- Leverage their domain knowledge in conversion review

- Create senior technical mentor role

- Recognize their contribution to success

# 5. Adoption Metrics

## 5.1 Tracking Adoption

| Metric | Target | Source | Frequency |
| --- | --- | --- | --- |
| Training completion rate | > 90% | LMS | Weekly |
| Sentiment score (survey) | > 3.5/5.0 | Survey | Monthly |
| Active Fabric users | > 80% of target | Fabric logs | Weekly |
| Support ticket volume | Decreasing trend | ServiceNow | Weekly |
| Self-service rate | > 60% | FAQ/Wiki hits | Monthly |
| Voluntary attrition | < 5% | HR | Monthly |

# Appendix: Document Information

| Document Title | Change Management Playbook |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |