RACI MATRIX

TEMPLATES

Clear Accountability for Data Modernization Activities

Version 1.0 | Confidential

# Table of Contents

# 1. RACI Overview

RACI matrices define clear accountability for project activities. This document provides templates for key workstreams in the data modernization initiative.

## 1.1 RACI Definitions

| Code | Role | Definition |
| --- | --- | --- |
| R | Responsible | Does the work. There must be exactly one R for each activity. |
| A | Accountable | Ultimately answerable. Approves completed work. Only one A per activity. |
| C | Consulted | Provides input. Two-way communication before decisions. |
| I | Informed | Kept in the loop. One-way communication after decisions. |

# 2. Code Conversion RACI

## 2.1 SAS to PySpark Conversion

| Activity | Dev | Lead | SME | CoE | PM | Client |
| --- | --- | --- | --- | --- | --- | --- |
| Code inventory & assessment | R | A | C | C | I | I |
| Complexity classification | R | A | C | C | I | I |
| LLM conversion execution | R | A | - | C | I | - |
| Code review | R | A | C | R | - | - |
| Business logic validation | C | A | R | - | I | C |
| Unit test development | R | A | C | C | - | - |
| Data reconciliation | R | A | R | C | I | A |
| Deployment to environment | R | A | - | C | I | I |

# 3. Training & Enablement RACI

| Activity | CoE | Mgr | Staff | HR | PM | Exec |
| --- | --- | --- | --- | --- | --- | --- |
| Training needs assessment | R | C | C | C | I | I |
| Curriculum development | R | C | - | - | I | A |
| Training scheduling | R | A | C | C | I | - |
| Training delivery | R | I | R | - | I | - |
| Certification tracking | R | A | R | C | I | I |
| Skills assessment | R | A | R | - | I | I |

# 4. Governance RACI

| Activity | PM | Arch | CoE | Client | Steer | Exec |
| --- | --- | --- | --- | --- | --- | --- |
| Status reporting | R | C | C | I | I | I |
| Risk escalation | R | C | C | I | A | I |
| Scope change approval | R | C | - | C | A | I |
| Standards approval | I | R | R | C | A | - |
| Go-live decision | R | C | C | R | A | I |

# 5. Role Definitions

| Role | Description |
| --- | --- |
| Dev | Developer: Conversion team member executing code transformation |
| Lead | Tech Lead: Senior technical lead responsible for workstream quality |
| SME | Subject Matter Expert: Business analyst with domain knowledge |
| CoE | Center of Excellence: Standards, patterns, enablement team |
| PM | Project Manager: Delivery management and coordination |
| Client | Client Stakeholder: Business owner or product owner |
| Arch | Architect: Solution and data architecture oversight |
| Steer | Steering Committee: Cross-functional leadership group |
| Exec | Executive Sponsor: Ultimate decision authority |

# Appendix: Document Information

| Document Title | RACI Matrix Templates |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |