SKILLS TRANSITION

ROADMAP

From Legacy SAS/Informatica/SSIS to Modern Data Engineering

Version 1.0 | Confidential

# Table of Contents

# 1. Executive Summary

This roadmap defines the structured approach to transitioning technical staff from legacy data platforms (SAS, Informatica, SSIS) to modern cloud-native technologies (PySpark, Microsoft Fabric, Azure). The goal is sustainable capability building that outlasts the migration project.

## 1.1 Transition Philosophy

- Respect Existing Expertise: Legacy skills are valuable, not obsolete

- Bridge, Don't Replace: Build on existing data engineering foundations

- Practical Learning: Real project work, not just training courses

- Role Evolution: New titles and responsibilities to match new skills

- Continuous Growth: Learning paths extend beyond the migration

# 2. Current State Assessment

## 2.1 Legacy Skill Profiles

| Role | Current Skills | Transferable Strengths |
| --- | --- | --- |
| SAS Developer | DATA steps, PROC SQL, macros, formats, ODS | Data transformation logic, SQL, reporting |
| SAS Analyst | PROC MEANS/FREQ, statistical analysis, EG | Analytics thinking, business logic |
| Informatica Dev | Mappings, workflows, transformations | ETL patterns, data integration |
| SSIS Developer | Packages, data flows, T-SQL | Pipeline design, SQL Server ecosystem |
| DBA/Data Arch | Database design, optimization, admin | Data modeling, performance tuning |

## 2.2 Skills Gap Analysis

| Target Skill | Gap Level | Priority | Training Hours |
| --- | --- | --- | --- |
| Python Fundamentals | High (for SAS) | Critical | 40 |
| PySpark DataFrame API | High | Critical | 32 |
| Spark SQL | Medium | High | 16 |
| Microsoft Fabric | High | Critical | 24 |
| Delta Lake / Lakehouse | High | High | 16 |
| Git Version Control | Medium | High | 8 |
| CI/CD Pipelines | High | Medium | 16 |
| Cloud Concepts (Azure) | Medium-High | High | 16 |

# 3. Role Transition Paths

## 3.1 SAS Developer → PySpark Engineer

MONTH 1-2: FOUNDATION

├── Python Fundamentals (40 hrs)

│   ├── Syntax, data structures, functions

│   ├── Pandas basics (bridge from SAS)

│   └── Object-oriented concepts

├── PySpark Introduction (16 hrs)

│   ├── SparkSession, DataFrames

│   └── Relationship to SAS DATA step

└── Hands-on: Convert 3 simple SAS programs

MONTH 3-4: INTERMEDIATE

├── PySpark Deep Dive (32 hrs)

│   ├── Window functions (BY processing)

│   ├── UDFs (when to use/avoid)

│   └── Performance optimization

├── Spark SQL (16 hrs)

│   └── Transition from PROC SQL

└── Hands-on: Convert 10 medium-complexity programs

MONTH 5-6: ADVANCED

├── Microsoft Fabric (24 hrs)

│   ├── Lakehouse architecture

│   ├── Notebooks and pipelines

│   └── Integration patterns

├── Delta Lake (16 hrs)

└── Hands-on: Lead conversion of complex SAS suite

## 3.2 Informatica Developer → Fabric Data Engineer

MONTH 1-2: FOUNDATION

├── Azure Fundamentals (16 hrs)

├── Microsoft Fabric Overview (16 hrs)

├── Data Factory Pipelines (16 hrs)

│   └── Mapping from Informatica workflows

└── Hands-on: Recreate 3 simple workflows

MONTH 3-4: INTERMEDIATE

├── PySpark for ETL (32 hrs)

│   └── Replacing Informatica mappings

├── Dataflow Gen2 (16 hrs)

└── Hands-on: Migrate 10 mappings

MONTH 5-6: ADVANCED

├── Advanced Pipeline Patterns (16 hrs)

├── Monitoring and DevOps (16 hrs)

└── Hands-on: Lead full workflow migration

## 3.3 SSIS Developer → Fabric Pipeline Engineer

MONTH 1-2: FOUNDATION

├── Azure Data Factory Basics (16 hrs)

│   └── Similar concepts to SSIS

├── Microsoft Fabric Pipelines (16 hrs)

├── PySpark Fundamentals (24 hrs)

└── Hands-on: Convert 3 SSIS packages

MONTH 3-4: INTERMEDIATE

├── Fabric Notebooks (16 hrs)

│   └── Replacing Script Tasks

├── Advanced Pipeline Patterns (16 hrs)

└── Hands-on: Migrate 10 packages

MONTH 5-6: ADVANCED

├── Orchestration Patterns (16 hrs)

├── Error Handling and Monitoring (16 hrs)

└── Hands-on: Lead complex package migration

# 4. Learning Milestones

## 4.1 Certification Path

| Month | Certification | Provider | Required |
| --- | --- | --- | --- |
| 2 | Microsoft Azure Fundamentals (AZ-900) | Microsoft | Recommended |
| 4 | Microsoft Fabric Analytics Engineer (DP-600) | Microsoft | Required |
| 6 | Databricks Certified Associate (optional) | Databricks | Optional |

## 4.2 Skill Verification Checkpoints

- Month 2: Complete Python assessment (70% pass threshold)

- Month 3: Successfully convert assigned simple programs independently

- Month 4: Pass internal PySpark proficiency evaluation

- Month 5: Lead code review for peer conversions

- Month 6: Mentor new team members on conversion patterns

# Appendix: Document Information

| Document Title | Skills Transition Roadmap |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |