DEFECT TRIAGE

PROCEDURES

Systematic Handling of Testing Issues

Version 1.0 | Confidential

# Table of Contents

# 1. Overview

Defect triage is the process of evaluating, prioritizing, and assigning issues found during migration testing. Effective triage ensures critical issues are addressed quickly while maintaining testing momentum.

## 1.1 Triage Goals

- Rapid Assessment: Quickly determine severity and impact

- Clear Ownership: Every defect has an assigned owner

- Prioritization: Focus on highest-impact issues first

- Root Cause: Understand why the defect occurred

- Prevention: Identify patterns to prevent similar issues

# 2. Defect Classification

## 2.1 Severity Definitions

| Severity | Definition | Examples |
| --- | --- | --- |
| S1 - Critical | Data corruption, security breach, complete failure | Wrong claim amounts, PHI exposure, job crash |
| S2 - High | Major function broken, no workaround | Report missing sections, filter not working |
| S3 - Medium | Function impaired but workaround exists | Slow performance, extra manual steps needed |
| S4 - Low | Minor issue, cosmetic, documentation | Typo in log, column alignment, naming |

## 2.2 Defect Categories

| Category | Description |
| --- | --- |
| Data Mismatch | Output data differs from legacy system |
| Logic Error | Business logic not implemented correctly |
| Performance | Execution time exceeds acceptable threshold |
| Integration | Issue with upstream/downstream system interaction |
| Environment | Test environment configuration issue |
| Test Case | Issue with the test itself, not the code |

# 3. Triage Process

## 3.1 Triage Workflow

DEFECT TRIAGE WORKFLOW

============================================================

1. REPORT

|-- Tester logs defect with all required information

|-- Initial severity assigned by tester

V

2. TRIAGE MEETING (Daily, 15 min)

|-- Review new defects

|-- Confirm/adjust severity

|-- Assign owner

|-- Set target resolution date

V

3. INVESTIGATE

|-- Owner analyzes root cause

|-- Determine if code fix needed or test issue

V

4. RESOLVE

|-- Implement fix

|-- Peer review

|-- Deploy to test environment

V

5. VERIFY

|-- Original tester retests

|-- Close if passed, reopen if failed

============================================================

## 3.2 Required Defect Information

| Field | Description |
| --- | --- |
| Title | Clear, concise description of the issue |
| Steps to Reproduce | Exact steps to recreate the issue |
| Expected Result | What should have happened |
| Actual Result | What actually happened |
| Environment | Where the issue was found (DEV, SIT, etc.) |
| Test Data | Specific records/inputs that trigger the issue |
| Screenshots/Logs | Visual evidence and error messages |
| Converted Asset | Which SAS/Informatica/SSIS asset is affected |

# 4. Resolution SLAs

## 4.1 Target Resolution Times

| Severity | Response | Resolution | Escalation |
| --- | --- | --- | --- |
| S1 - Critical | 1 hour | 24 hours | PM + Leadership |
| S2 - High | 4 hours | 3 days | Tech Lead |
| S3 - Medium | 1 day | 1 week | Team Lead |
| S4 - Low | 2 days | 2 weeks | None |

# 5. Defect Metrics

## 5.1 Key Metrics to Track

- Open Defect Count: By severity, by category, by owner

- Defect Discovery Rate: New defects per day/week

- Defect Resolution Rate: Closed defects per day/week

- Average Time to Resolution: By severity

- Defect Density: Defects per converted asset

- Reopen Rate: Percentage of defects reopened after fix

## 5.2 Weekly Defect Report

DEFECT STATUS REPORT - Week of Jan 6, 2025

============================================================

SUMMARY

New This Week:     12

Closed This Week:  15

Net Change:        -3

OPEN BY SEVERITY

S1 Critical:       0

S2 High:           2

S3 Medium:         8

S4 Low:            5

Total Open:        15

AGING

> 2 weeks:         2 (both S4)

1-2 weeks:         5

< 1 week:          8

TREND: Defect curve declining, on track for UAT

============================================================

# Appendix: Document Information

| Document Title | Defect Triage Procedures |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |