USER ACCEPTANCE

TESTING PLAYBOOK

Business Validation of Converted Data Outputs

Version 1.0 | Confidential

# Table of Contents

# 1. Overview

User Acceptance Testing (UAT) is the final validation gate where business stakeholders verify that converted code produces outputs that meet their operational needs. This playbook defines the UAT process, roles, and acceptance criteria.

## 1.1 UAT Objectives

- Business Validation: Outputs are usable for business processes

- Report Accuracy: Generated reports match expected formats

- Data Quality: Data meets business quality standards

- Process Fit: Outputs integrate with downstream processes

- Sign-Off: Formal business approval for production use

# 2. UAT Roles and Responsibilities

## 2.1 Role Matrix

| Role | Responsibilities |
| --- | --- |
| UAT Lead | Coordinate testing, track progress, escalate issues, manage sign-off |
| Business Tester | Execute test cases, validate outputs, report defects |
| SME | Provide domain expertise, verify business logic accuracy |
| Data Steward | Validate data quality, verify reconciliation results |
| Tech Support | Assist with environment issues, debug reported problems |
| Approver | Final sign-off authority, typically Director or VP level |

# 3. UAT Process

## 3.1 UAT Phases

PHASE 1: PREPARATION (Week -2 to -1)

- Define test scenarios with business stakeholders

- Prepare test data and expected results

- Set up UAT environment access

- Train testers on new tools/outputs

PHASE 2: EXECUTION (Week 1-2)

- Execute test cases per test plan

- Log all defects in tracking system

- Daily stand-ups to review progress

- Retest fixed defects

PHASE 3: SIGN-OFF (Week 3)

- Review all test results

- Confirm all critical defects resolved

- Obtain formal sign-off from approvers

- Document any known issues/workarounds

## 3.2 Test Case Template

| Field | Description |
| --- | --- |
| Test Case ID | UAT-CLM-001 |
| Title | Verify Monthly Claims Summary Report |
| Priority | Critical |
| Preconditions | January 2025 claims data loaded in UAT environment |
| Test Steps | 1. Run monthly_claims_summary job, 2. Open output report, 3. Compare totals to legacy report |
| Expected Result | Total claims amount matches legacy within $0.01 |
| Actual Result | [To be filled during execution] |
| Status | Pass / Fail / Blocked |

# 4. Defect Management

## 4.1 Defect Severity

| Severity | Definition | Resolution Requirement |
| --- | --- | --- |
| Critical | Incorrect financial data, data loss | Must fix before go-live |
| High | Major functionality broken | Must fix before go-live |
| Medium | Workaround available | Fix in first maintenance release |
| Low | Cosmetic, minor inconvenience | Backlog for future release |

# 5. Sign-Off Criteria

## 5.1 Exit Criteria

- All Critical and High severity defects resolved

- 100% of Critical test cases passed

- >95% of High priority test cases passed

- Data reconciliation shows 100% match

- Performance meets SLA requirements

- Formal sign-off document completed

## 5.2 Sign-Off Document

UAT SIGN-OFF FORM

============================================================

Project: JHP Data Modernization - Claims Module

UAT Period: January 6-17, 2025

TEST SUMMARY

Total Test Cases: 45

Passed: 44 (97.8%)

Failed: 0

Blocked: 1 (environment issue, not code)

DEFECT SUMMARY

Critical: 0 open, 2 closed

High: 0 open, 3 closed

Medium: 1 open (deferred)

APPROVAL

[ ] I approve this module for production deployment

Approver: _________________  Date: ___________

Title: _________________

============================================================

# Appendix: Document Information

| Document Title | UAT Playbook |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |