Migration Governance Asset Library

10 Assets for De-Risking Migration Delivery

| Structure 2 Assets | Risk & Control 2 Assets | Quality 2 Assets | Communication 2 Assets | Execution 2 Assets |
| --- | --- | --- | --- | --- |
| • Governance Framework • Program Metrics & KPIs | • Risk Management Playbook • Scope Change Control | • Quality Gates & Checkpoints • Milestone Sign-off | • Status Reporting Templates • Stakeholder Comm Plan | • Issue Escalation • Dependency Management |

GOVERNANCE LIFECYCLE

| Plan | → | Execute | → | Monitor | → | Control | → | Report | → | Close |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

KEY GOVERNANCE CONTROLS

| 4 Quality Gates Discovery → Conversion → Testing → Go-Live | 5-Level Escalation Team → PM → Leadership → Steering → Exec | Risk Scoring 5x5 Matrix: P × I = Score 1-25 | Formal Sign-off 7 Milestones with documented approval |
| --- | --- | --- | --- |

TARGET KPIs

| ≥0.95 Schedule Performance Index | ≤5% Budget Variance | ≥85% First-Pass Success | ≤10% Rework Rate |
| --- | --- | --- | --- |

| WEEKLY STATUS RAG Dashboard + Metrics Report | MONTHLY STEERING Executive Dashboard + Decisions | CHANGE CONTROL Minor/Moderate/Major/Critical Tiers |
| --- | --- | --- |