MIGRATION GOVERNANCE

FRAMEWORK

Structured Oversight for Data Modernization Success

Version 1.0 | Confidential

# Table of Contents

# 1. Executive Summary

This governance framework establishes the structure, processes, and controls for managing the data modernization program. Effective governance ensures alignment between business objectives and technical execution while managing risks and enabling timely decision-making.

## 1.1 Governance Objectives

- Alignment: Ensure migration aligns with business priorities

- Accountability: Clear ownership for all deliverables and decisions

- Transparency: Visible progress, risks, and issues to all stakeholders

- Control: Manage scope, schedule, budget, and quality

- Agility: Enable rapid decision-making without bureaucracy

# 2. Governance Structure

## 2.1 Governance Bodies

┌─────────────────────────────────────────────────────────────────┐

│                    STEERING COMMITTEE                          │

│    Executive sponsors, business owners, IT leadership          │

│    Frequency: Monthly | Quorum: 3 of 5 members                 │

└───────────────────────────┬─────────────────────────────────────┘

│

┌───────────────────────────┴─────────────────────────────────────┐

│                    PROGRAM LEADERSHIP                           │

│    Program Manager, Technical Lead, Client Lead                 │

│    Frequency: Weekly | Decision authority: <$50K, <2 weeks     │

└───────────────────────────┬─────────────────────────────────────┘

│

┌───────────────────┼───────────────────┐

│                   │                   │

┌───────┴───────┐   ┌───────┴───────┐   ┌───────┴───────┐

│  WORKSTREAM   │   │  WORKSTREAM   │   │  WORKSTREAM   │

│     LEADS     │   │     LEADS     │   │     LEADS     │

│  SAS Conv.    │   │  Informatica  │   │    SSIS       │

└───────────────┘   └───────────────┘   └───────────────┘

## 2.2 Role Definitions

| Role | Responsibilities |
| --- | --- |
| Executive Sponsor | Strategic direction, funding approval, organizational alignment, escalation resolution |
| Program Manager | Overall delivery, schedule, budget, resource management, stakeholder communication |
| Technical Lead | Architecture decisions, technical standards, quality oversight, technical risk management |
| Client Lead | Business requirements, UAT coordination, change management, business sign-off |
| Workstream Lead | Day-to-day execution, team management, progress reporting, issue identification |

# 3. Decision Framework

## 3.1 Decision Authority Matrix

| Decision Type | Workstream | Program | Steering |
| --- | --- | --- | --- |
| Technical approach within standards | Decide | Inform | - |
| Resource allocation within team | Decide | Inform | - |
| Scope change < 1 week effort | Recommend | Decide | Inform |
| Scope change > 1 week effort | Recommend | Recommend | Decide |
| Budget change < $50K | - | Decide | Inform |
| Budget change > $50K | - | Recommend | Decide |
| Schedule change > 2 weeks | Recommend | Recommend | Decide |
| Go-live decision | Recommend | Recommend | Decide |

# 4. Meeting Cadence

## 4.1 Regular Meetings

| Meeting | Frequency | Attendees | Purpose |
| --- | --- | --- | --- |
| Daily Standup | Daily | Workstream team | Progress, blockers |
| Workstream Sync | Weekly | Workstream leads | Cross-team coordination |
| Program Status | Weekly | Program leadership | Overall status, decisions |
| Client Checkpoint | Weekly | Program + Client | Progress review, issues |
| Steering Committee | Monthly | Executives | Strategic review |
| Technical Review | Bi-weekly | Tech leads, architects | Architecture, standards |

# Appendix: Document Information

| Document Title | Migration Governance Framework |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |