STAKEHOLDER

COMMUNICATION PLAN

Keeping All Parties Informed Throughout Migration

Version 1.0 | Confidential

# Table of Contents

# 1. Overview

Effective communication ensures stakeholders remain informed, engaged, and supportive throughout the migration. This plan defines who, what, when, and how to communicate.

## 1.1 Communication Objectives

- Awareness: All stakeholders understand the program and their role

- Alignment: Shared understanding of goals, timeline, and progress

- Engagement: Stakeholders are available and responsive when needed

- Trust: Honest communication builds confidence in the program

- Action: Communications drive decisions and remove blockers

# 2. Stakeholder Analysis

## 2.1 Stakeholder Matrix

| Stakeholder | Interest | Influence | Strategy | Frequency |
| --- | --- | --- | --- | --- |
| Executive Sponsor | High | High | Engage closely | Monthly |
| Business Owners | High | High | Engage closely | Weekly |
| IT Leadership | High | Medium | Keep informed | Bi-weekly |
| End Users | Medium | Low | Keep informed | Monthly |
| Technical SMEs | High | Medium | Engage closely | As needed |
| Compliance/Security | Medium | High | Keep satisfied | Milestone |
| Vendor Partners | Low | Low | Monitor | As needed |

# 3. Communication Matrix

## 3.1 Regular Communications

| Communication | Audience | Channel | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Executive Update | Sponsors | In-person/Video | Monthly | PM |
| Status Report | Leadership | Email + Portal | Weekly | PM |
| Team Newsletter | All staff | Email | Bi-weekly | Change Mgr |
| Technical Sync | Tech teams | Teams meeting | Weekly | Tech Lead |
| Town Hall | All stakeholders | All-hands meeting | Quarterly | Sponsor |

## 3.2 Event-Driven Communications

| Event | Audience | Channel | Timing |
| --- | --- | --- | --- |
| Milestone achieved | All stakeholders | Email + Portal | Within 24 hrs |
| Major risk identified | Leadership | Meeting + Email | Immediate |
| Scope change approved | Project team + affected | Email + Meeting | Within 48 hrs |
| Production incident | Leadership + affected | Bridge call | < 1 hour |
| Go-live announcement | All stakeholders | All-hands + Email | 1 week prior |

# 4. Key Messages

## 4.1 Core Program Messages

- Why: Modernizing data platform to enable agility, reduce costs, and retire legacy risk

- What: Converting 1,500 legacy assets to modern PySpark/Fabric platform

- When: 24-month program with phased go-lives starting Q2 2025

- Impact: Training provided, minimal disruption to daily operations

- Success: Proven methodology with LLM acceleration and rigorous testing

# Appendix: Document Information

| Document Title | Stakeholder Communication Plan |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |