STATUS REPORTING

TEMPLATES

Consistent Communication of Migration Progress

Version 1.0 | Confidential

# Table of Contents

# 1. Overview

Consistent status reporting ensures all stakeholders have visibility into migration progress. This document provides standardized templates for different audiences and frequencies.

## 1.1 Reporting Principles

- Audience-Appropriate: Tailor detail level to the audience

- Honest: Report problems early, not just good news

- Actionable: Highlight items requiring decisions or help

- Consistent: Use same format each period for easy comparison

- Timely: Reports delivered on schedule, not delayed

# 2. Weekly Status Report

## 2.1 Template Structure

════════════════════════════════════════════════════════════════

JHP DATA MODERNIZATION - WEEKLY STATUS REPORT

Week Ending: January 10, 2025

════════════════════════════════════════════════════════════════

OVERALL STATUS: [GREEN / YELLOW / RED]

EXECUTIVE SUMMARY

────────────────────────────────────────────────────────────────

[2-3 sentences on overall progress and key highlights]

PROGRESS VS PLAN

────────────────────────────────────────────────────────────────

Workstream         Planned    Actual     Variance    Status

SAS Conversion     45%        43%        -2%         YELLOW

Informatica        38%        40%        +2%         GREEN

SSIS               30%        30%        0%          GREEN

Testing            25%        22%        -3%         YELLOW

KEY ACCOMPLISHMENTS THIS WEEK

────────────────────────────────────────────────────────────────

• [Accomplishment 1]

• [Accomplishment 2]

• [Accomplishment 3]

PLANNED NEXT WEEK

────────────────────────────────────────────────────────────────

• [Activity 1]

• [Activity 2]

RISKS & ISSUES REQUIRING ATTENTION

────────────────────────────────────────────────────────────────

• [Risk/Issue 1] - [Status] - [Action Required]

• [Risk/Issue 2] - [Status] - [Action Required]

════════════════════════════════════════════════════════════════

# 3. Executive Dashboard

## 3.1 Monthly Steering Committee Report

════════════════════════════════════════════════════════════════

JHP DATA MODERNIZATION - EXECUTIVE DASHBOARD

January 2025

════════════════════════════════════════════════════════════════

PROGRAM HEALTH

Schedule:  [●] GREEN    Budget:  [●] GREEN    Quality:  [●] GREEN

MILESTONE STATUS

────────────────────────────────────────────────────────────────

Milestone                    Target      Forecast    Status

SAS Wave 1 Complete          Jan 31      Jan 31      ON TRACK

Informatica Wave 1           Feb 28      Feb 28      ON TRACK

UAT Start                    Mar 15      Mar 15      ON TRACK

Go-Live                      Jun 30      Jun 30      ON TRACK

BUDGET STATUS

────────────────────────────────────────────────────────────────

Category          Budget      Actual      Forecast    Variance

Labor             $2.5M       $0.8M       $2.4M       +$100K

Infrastructure    $0.5M       $0.2M       $0.5M       $0

Tools/Licenses    $0.2M       $0.1M       $0.2M       $0

Contingency       $0.5M       $0          $0.2M       +$300K

TOTAL             $3.7M       $1.1M       $3.3M       +$400K

KEY DECISIONS REQUIRED

────────────────────────────────────────────────────────────────

1. [Decision needed] - Due: [Date]

TOP RISKS

────────────────────────────────────────────────────────────────

Risk                              Score   Trend   Mitigation

SME availability                  12      ↓       Backup assigned

Complex legacy code discovered    9       →       Buffer added

════════════════════════════════════════════════════════════════

# 4. Status Indicators

## 4.1 RAG Status Definitions

| Status | Definition | Action |
| --- | --- | --- |
| GREEN | On track, no significant issues | Continue as planned |
| YELLOW | Minor issues, mitigation in progress | Monitor closely, PM intervention |
| RED | Major issues, milestone at risk | Escalate, leadership intervention |

# Appendix: Document Information

| Document Title | Status Reporting Templates |
| --- | --- |
| Version | 1.0 |
| Classification | Confidential |
| Last Updated | January 2025 |