# Migration Testing Strategy

## Document Information

Version: 1.0

Last Updated: 2025-01-24

Classification: Internal Use

Owner: Quality Assurance Team

________________________________________________________________________________

## 1. Executive Summary

This document outlines a comprehensive testing strategy for validating data platform migrations to Databricks. It covers test types, methodologies, tools, and acceptance criteria to ensure migration quality and data integrity.

________________________________________________________________________________

## 2. Testing Framework Overview

### 2.1 Testing Pyramid

┌─────────────────────────────────────────────────────────────────────────────┐

│                        MIGRATION TESTING PYRAMID                             │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│                              ┌───────────┐                                  │

│                              │    E2E    │  ◀── End-to-End Pipeline Tests   │

│                              │   Tests   │      (Full data flow)            │

│                              └─────┬─────┘                                  │

│                             ┌──────┴──────┐                                 │

│                             │ Integration │  ◀── Component Integration      │

│                             │   Tests     │      (Multi-table, joins)       │

│                             └──────┬──────┘                                 │

│                        ┌───────────┴───────────┐                            │

│                        │  Data Reconciliation  │  ◀── Source vs Target      │

│                        │        Tests          │      (Row/value compare)   │

│                        └───────────┬───────────┘                            │

│               ┌──────────────────┴──────────────────┐                      │

│               │         Unit Tests                   │  ◀── Transformation  │

│               │    (Individual transformations)      │      Logic Tests     │

│               └─────────────────────────────────────┘                      │

│                                                                              │

│  Volume:  Few ◀────────────────────────────────────────────▶ Many          │

│  Speed:   Slow ◀────────────────────────────────────────────▶ Fast         │

│  Cost:    High ◀────────────────────────────────────────────▶ Low          │

│                                                                              │

└─────────────────────────────────────────────────────────────────────────────┘

### 2.2 Test Categories

| Category | Purpose | Frequency | Owner |
| --- | --- | --- | --- |
| **Unit Tests** | Validate individual transformations | Every commit | Developers |
| **Integration Tests** | Validate component interactions | Daily builds | QA Team |
| **Data Reconciliation** | Compare source vs target data | Per migration | QA Team |
| **Performance Tests** | Validate SLAs are met | Weekly | Platform Team |
| **UAT Tests** | Business validation | Pre-release | Business Users |
| **Regression Tests** | Prevent breaking changes | Every release | QA Team |

________________________________________________________________________________

## 3. Unit Testing

### 3.1 Unit Test Framework

# tests/unit/test_transformations.py

import pytest

from pyspark.sql import SparkSession

from pyspark.sql import functions as F

from pyspark.sql.types import *

from decimal import Decimal

from datetime import date

# Assuming transformations are in src/transformations.py

from src.transformations import (

clean_customer_data,

calculate_order_metrics,

apply_business_rules

)

@pytest.fixture(scope="session")

def spark():

"""Create SparkSession for testing."""

return (SparkSession.builder

.master("local[2]")

.appName("unit-tests")

.config("spark.sql.shuffle.partitions", "2")

.config("spark.default.parallelism", "2")

.getOrCreate())

@pytest.fixture

def sample_customers(spark):

"""Create sample customer DataFrame."""

data = [

("C001", "John Doe", "john@email.com", "ACTIVE", 100.0),

("C002", "Jane Smith", "JANE@EMAIL.COM", "ACTIVE", 200.0),

("C003", None, "test@email.com", "INACTIVE", 50.0),

("C004", "Bob Wilson", None, "ACTIVE", 150.0),

]

schema = StructType([

StructField("customer_id", StringType(), False),

StructField("name", StringType(), True),

StructField("email", StringType(), True),

StructField("status", StringType(), False),

StructField("balance", DoubleType(), True)

])

return spark.createDataFrame(data, schema)

class TestCleanCustomerData:

"""Tests for customer data cleaning transformation."""

def test_standardizes_email_to_lowercase(self, spark, sample_customers):

"""Email addresses should be lowercase."""

result = clean_customer_data(sample_customers)

emails = [row.email for row in result.select("email").collect() if row.email]

assert all(email == email.lower() for email in emails)

def test_handles_null_names(self, spark, sample_customers):

"""Null names should be replaced with 'Unknown'."""

result = clean_customer_data(sample_customers)

null_names = result.filter(F.col("name").isNull()).count()

assert null_names == 0

unknown_names = result.filter(F.col("name") == "Unknown").count()

assert unknown_names == 1

def test_filters_inactive_customers(self, spark, sample_customers):

"""Inactive customers should be filtered out."""

result = clean_customer_data(sample_customers)

inactive = result.filter(F.col("status") == "INACTIVE").count()

assert inactive == 0

def test_preserves_row_count_for_active(self, spark, sample_customers):

"""Should preserve active customer count."""

active_input = sample_customers.filter(F.col("status") == "ACTIVE").count()

result = clean_customer_data(sample_customers)

assert result.count() == active_input

def test_output_schema(self, spark, sample_customers):

"""Output should have expected columns."""

result = clean_customer_data(sample_customers)

expected_columns = {"customer_id", "name", "email", "status", "balance", "processed_at"}

assert set(result.columns) == expected_columns

def test_empty_input(self, spark):

"""Should handle empty DataFrame gracefully."""

schema = StructType([

StructField("customer_id", StringType(), False),

StructField("name", StringType(), True),

StructField("email", StringType(), True),

StructField("status", StringType(), False),

StructField("balance", DoubleType(), True)

])

empty_df = spark.createDataFrame([], schema)

result = clean_customer_data(empty_df)

assert result.count() == 0

class TestCalculateOrderMetrics:

"""Tests for order metrics calculation."""

@pytest.fixture

def sample_orders(self, spark):

"""Create sample orders DataFrame."""

data = [

("O001", "C001", date(2025, 1, 15), Decimal("100.00"), 2),

("O002", "C001", date(2025, 1, 20), Decimal("200.00"), 3),

("O003", "C002", date(2025, 1, 18), Decimal("150.00"), 1),

]

schema = StructType([

StructField("order_id", StringType(), False),

StructField("customer_id", StringType(), False),

StructField("order_date", DateType(), False),

StructField("amount", DecimalType(18, 2), False),

StructField("quantity", IntegerType(), False)

])

return spark.createDataFrame(data, schema)

def test_calculates_total_by_customer(self, spark, sample_orders):

"""Should calculate correct totals per customer."""

result = calculate_order_metrics(sample_orders)

c001_total = result.filter(F.col("customer_id") == "C001").select("total_amount").collect()[0][0]

assert c001_total == Decimal("300.00")

def test_calculates_order_count(self, spark, sample_orders):

"""Should count orders per customer."""

result = calculate_order_metrics(sample_orders)

c001_count = result.filter(F.col("customer_id") == "C001").select("order_count").collect()[0][0]

assert c001_count == 2

def test_calculates_average(self, spark, sample_orders):

"""Should calculate correct average."""

result = calculate_order_metrics(sample_orders)

c001_avg = result.filter(F.col("customer_id") == "C001").select("avg_amount").collect()[0][0]

assert abs(float(c001_avg) - 150.0) < 0.01

### 3.2 Running Unit Tests

# Run all unit tests

pytest tests/unit/ -v

# Run with coverage

pytest tests/unit/ -v --cov=src --cov-report=html

# Run specific test class

pytest tests/unit/test_transformations.py::TestCleanCustomerData -v

# Run in parallel

pytest tests/unit/ -v -n auto

________________________________________________________________________________

## 4. Data Reconciliation Testing

### 4.1 Reconciliation Framework

# tests/reconciliation/reconciliation_framework.py

from dataclasses import dataclass

from typing import List, Dict, Optional

from pyspark.sql import DataFrame

from pyspark.sql import functions as F

from datetime import datetime

@dataclass

class ReconciliationResult:

"""Results of data reconciliation."""

test_name: str

source_system: str

target_system: str

timestamp: datetime

passed: bool

source_count: int

target_count: int

matched_count: int

source_only_count: int

target_only_count: int

value_mismatch_count: int

details: Dict

class DataReconciliator:

"""Framework for comparing source and target data."""

def __init__(self, spark):

self.spark = spark

self.results = []

def compare_counts(

self,

source_df: DataFrame,

target_df: DataFrame,

test_name: str

) -> ReconciliationResult:

"""Compare row counts between source and target."""

source_count = source_df.count()

target_count = target_df.count()

result = ReconciliationResult(

test_name=test_name,

source_system="legacy",

target_system="databricks",

timestamp=datetime.now(),

passed=source_count == target_count,

source_count=source_count,

target_count=target_count,

matched_count=min(source_count, target_count),

source_only_count=max(0, source_count - target_count),

target_only_count=max(0, target_count - source_count),

value_mismatch_count=0,

details={"count_difference": source_count - target_count}

)

self.results.append(result)

return result

def compare_data(

self,

source_df: DataFrame,

target_df: DataFrame,

key_columns: List[str],

compare_columns: List[str],

test_name: str,

tolerance: float = 0.001

) -> ReconciliationResult:

"""

Full data comparison between source and target.

Args:

source_df: Source DataFrame

target_df: Target DataFrame

key_columns: Columns to join on

compare_columns: Columns to compare values

test_name: Name of the test

tolerance: Tolerance for numeric comparisons

Returns:

ReconciliationResult with detailed comparison

"""

# Row counts

source_count = source_df.count()

target_count = target_df.count()

# Find records only in source

source_only = source_df.join(target_df, key_columns, "left_anti")

source_only_count = source_only.count()

# Find records only in target

target_only = target_df.join(source_df, key_columns, "left_anti")

target_only_count = target_only.count()

# Find matched records with value differences

matched = source_df.alias("s").join(

target_df.alias("t"),

key_columns,

"inner"

)

matched_count = matched.count()

# Check for value mismatches

mismatch_conditions = []

for col in compare_columns:

col_type = dict(source_df.dtypes).get(col, "string")

if col_type in ("double", "float", "decimal"):

# Numeric comparison with tolerance

mismatch_conditions.append(

F.abs(F.col(f"s.{col}") - F.col(f"t.{col}")) > tolerance

)

else:

# Exact comparison

mismatch_conditions.append(

(F.col(f"s.{col}") != F.col(f"t.{col}")) |

(F.col(f"s.{col}").isNull() != F.col(f"t.{col}").isNull())

)

if mismatch_conditions:

from functools import reduce

combined_condition = reduce(lambda a, b: a | b, mismatch_conditions)

value_mismatches = matched.filter(combined_condition)

value_mismatch_count = value_mismatches.count()

else:

value_mismatch_count = 0

# Determine overall pass/fail

passed = (

source_count == target_count and

source_only_count == 0 and

target_only_count == 0 and

value_mismatch_count == 0

)

result = ReconciliationResult(

test_name=test_name,

source_system="legacy",

target_system="databricks",

timestamp=datetime.now(),

passed=passed,

source_count=source_count,

target_count=target_count,

matched_count=matched_count,

source_only_count=source_only_count,

target_only_count=target_only_count,

value_mismatch_count=value_mismatch_count,

details={

"key_columns": key_columns,

"compare_columns": compare_columns,

"tolerance": tolerance

}

)

self.results.append(result)

return result

def compare_aggregates(

self,

source_df: DataFrame,

target_df: DataFrame,

group_columns: List[str],

agg_column: str,

test_name: str,

tolerance_pct: float = 0.01

) -> ReconciliationResult:

"""

Compare aggregate values between source and target.

Args:

source_df: Source DataFrame

target_df: Target DataFrame

group_columns: Columns to group by

agg_column: Column to aggregate

test_name: Name of the test

tolerance_pct: Percentage tolerance (0.01 = 1%)

Returns:

ReconciliationResult

"""

# Aggregate source

source_agg = source_df.groupBy(*group_columns).agg(

F.sum(agg_column).alias("source_sum"),

F.count("*").alias("source_count")

)

# Aggregate target

target_agg = target_df.groupBy(*group_columns).agg(

F.sum(agg_column).alias("target_sum"),

F.count("*").alias("target_count")

)

# Compare

comparison = source_agg.join(

target_agg,

group_columns,

"full_outer"

)

# Find mismatches

mismatches = comparison.filter(

(F.col("source_sum").isNull()) |

(F.col("target_sum").isNull()) |

(F.abs(F.col("source_sum") - F.col("target_sum")) /

F.greatest(F.abs(F.col("source_sum")), F.lit(1)) > tolerance_pct)

)

mismatch_count = mismatches.count()

total_groups = comparison.count()

result = ReconciliationResult(

test_name=test_name,

source_system="legacy",

target_system="databricks",

timestamp=datetime.now(),

passed=mismatch_count == 0,

source_count=total_groups,

target_count=total_groups,

matched_count=total_groups - mismatch_count,

source_only_count=0,

target_only_count=0,

value_mismatch_count=mismatch_count,

details={

"group_columns": group_columns,

"agg_column": agg_column,

"tolerance_pct": tolerance_pct

}

)

self.results.append(result)

return result

def generate_report(self) -> DataFrame:

"""Generate reconciliation report from all results."""

report_data = [

{

"test_name": r.test_name,

"source_system": r.source_system,

"target_system": r.target_system,

"timestamp": r.timestamp.isoformat(),

"passed": r.passed,

"source_count": r.source_count,

"target_count": r.target_count,

"matched_count": r.matched_count,

"source_only_count": r.source_only_count,

"target_only_count": r.target_only_count,

"value_mismatch_count": r.value_mismatch_count

}

for r in self.results

]

return self.spark.createDataFrame(report_data)

### 4.2 Reconciliation Test Examples

# tests/reconciliation/test_customer_migration.py

import pytest

from reconciliation_framework import DataReconciliator

class TestCustomerMigration:

"""Reconciliation tests for customer data migration."""

@pytest.fixture

def reconciliator(self, spark):

return DataReconciliator(spark)

@pytest.fixture

def legacy_customers(self, spark):

"""Load legacy customer export."""

return spark.read.parquet("/exports/legacy/customers/")

@pytest.fixture

def databricks_customers(self, spark):

"""Load migrated customer data."""

return spark.table("silver.customers")

def test_customer_count_matches(

self,

reconciliator,

legacy_customers,

databricks_customers

):

"""Row count should match between legacy and Databricks."""

result = reconciliator.compare_counts(

legacy_customers,

databricks_customers,

"customer_count_check"

)

assert result.passed, f"Count mismatch: {result.source_count} vs {result.target_count}"

def test_customer_data_matches(

self,

reconciliator,

legacy_customers,

databricks_customers

):

"""All customer records should match."""

result = reconciliator.compare_data(

legacy_customers,

databricks_customers,

key_columns=["customer_id"],

compare_columns=["name", "email", "phone", "status"],

test_name="customer_data_check"

)

assert result.passed, f"Data mismatch: {result.value_mismatch_count} mismatches"

def test_customer_balance_totals(

self,

reconciliator,

legacy_customers,

databricks_customers

):

"""Balance totals should match within 0.1%."""

result = reconciliator.compare_aggregates(

legacy_customers,

databricks_customers,

group_columns=["customer_segment"],

agg_column="balance",

test_name="customer_balance_totals",

tolerance_pct=0.001

)

assert result.passed, f"Balance mismatch for {result.value_mismatch_count} segments"

________________________________________________________________________________

## 5. Integration Testing

### 5.1 Integration Test Framework

# tests/integration/test_etl_pipeline.py

import pytest

from databricks.sdk import WorkspaceClient

from databricks.sdk.service.jobs import RunResultState

from datetime import datetime, timedelta

class TestETLPipelineIntegration:

"""Integration tests for complete ETL pipeline."""

@pytest.fixture

def workspace_client(self):

return WorkspaceClient()

@pytest.fixture

def job_name(self):

return "Customer_ETL_Pipeline_Test"

def test_pipeline_completes_successfully(

self,

workspace_client,

job_name

):

"""Pipeline should complete without errors."""

# Find the job

jobs = list(workspace_client.jobs.list(name=job_name))

assert len(jobs) > 0, f"Job '{job_name}' not found"

job = jobs[0]

# Trigger run

run = workspace_client.jobs.run_now(job_id=job.job_id)

# Wait for completion (with timeout)

result = workspace_client.jobs.wait_get_run_job_terminated_or_skipped(

run_id=run.run_id,

timeout=timedelta(hours=1)

)

assert result.state.result_state == RunResultState.SUCCESS, \

f"Pipeline failed: {result.state.state_message}"

def test_output_tables_populated(self, spark):

"""Output tables should have data after pipeline run."""

tables_to_check = [

"silver.customers",

"silver.orders",

"gold.customer_summary"

]

for table in tables_to_check:

count = spark.table(table).count()

assert count > 0, f"Table {table} is empty"

def test_data_freshness(self, spark):

"""Data should be recent (within last 24 hours)."""

max_timestamp = spark.table("silver.customers").agg(

F.max("_processed_at")

).collect()[0][0]

assert max_timestamp >= datetime.now() - timedelta(hours=24), \

f"Data is stale: last update was {max_timestamp}"

def test_referential_integrity(self, spark):

"""Foreign key relationships should be valid."""

# Check orders reference valid customers

orphan_orders = spark.sql("""

SELECT COUNT(*) as orphan_count

FROM silver.orders o

LEFT JOIN silver.customers c ON o.customer_id = c.customer_id

WHERE c.customer_id IS NULL

""").collect()[0]["orphan_count"]

assert orphan_orders == 0, f"Found {orphan_orders} orders without valid customer"

________________________________________________________________________________

## 6. UAT Testing

### 6.1 UAT Test Cases Template

# tests/uat/uat_test_cases.py

"""

User Acceptance Test Cases

These tests are designed to be run by business users to validate

that the migrated system meets business requirements.

"""

class UATTestCases:

"""UAT test cases for business validation."""

@staticmethod

def test_case_001_customer_count():

"""

Test Case: UAT-001

Description: Verify total active customer count matches business expectations

Expected: Customer count should be within 1% of legacy system count

Business Owner: Customer Analytics Team

Steps:

1. Run query to get Databricks customer count

2. Compare with legacy system report

3. Verify difference is within tolerance

"""

pass

@staticmethod

def test_case_002_revenue_totals():

"""

Test Case: UAT-002

Description: Verify monthly revenue totals match legacy reports

Expected: Revenue should match within $100 per month

Business Owner: Finance Team

Steps:

1. Generate monthly revenue report from Databricks

2. Compare with legacy financial reports

3. Investigate any discrepancies > $100

"""

pass

@staticmethod

def test_case_003_customer_segments():

"""

Test Case: UAT-003

Description: Verify customer segmentation logic produces correct results

Expected: Segment distribution should match legacy system

Business Owner: Marketing Team

Steps:

1. Run segmentation query in Databricks

2. Compare segment counts with legacy system

3. Spot check 10 customers per segment

"""

pass

________________________________________________________________________________

## 7. Test Automation and CI/CD Integration

### 7.1 GitHub Actions Test Workflow

# .github/workflows/tests.yml

name: Run Migration Tests

on:

push:

branches: [main, develop]

pull_request:

branches: [main]

jobs:

unit-tests:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- name: Set up Python

uses: actions/setup-python@v4

with:

python-version: '3.10'

- name: Install dependencies

run: |

pip install -r requirements.txt

pip install pytest pytest-cov pyspark

- name: Run unit tests

run: pytest tests/unit/ -v --cov=src --cov-report=xml

- name: Upload coverage

uses: codecov/codecov-action@v3

integration-tests:

runs-on: ubuntu-latest

needs: unit-tests

if: github.ref == 'refs/heads/main'

steps:

- uses: actions/checkout@v4

- name: Run integration tests

env:

DATABRICKS_HOST: ${{ secrets.DATABRICKS_HOST }}

DATABRICKS_TOKEN: ${{ secrets.DATABRICKS_TOKEN }}

run: pytest tests/integration/ -v

reconciliation-tests:

runs-on: ubuntu-latest

needs: integration-tests

steps:

- uses: actions/checkout@v4

- name: Run reconciliation tests

env:

DATABRICKS_HOST: ${{ secrets.DATABRICKS_HOST }}

DATABRICKS_TOKEN: ${{ secrets.DATABRICKS_TOKEN }}

run: pytest tests/reconciliation/ -v

________________________________________________________________________________

## 8. Test Metrics and Reporting

### 8.1 Test Metrics Dashboard

-- Test execution metrics

SELECT

test_suite,

COUNT(*) as total_tests,

SUM(CASE WHEN passed THEN 1 ELSE 0 END) as passed,

SUM(CASE WHEN NOT passed THEN 1 ELSE 0 END) as failed,

ROUND(SUM(CASE WHEN passed THEN 1 ELSE 0 END) * 100.0 / COUNT(*), 2) as pass_rate,

AVG(execution_time_seconds) as avg_duration

FROM testing.test_results

WHERE execution_date > current_date() - INTERVAL 7 DAYS

GROUP BY test_suite

ORDER BY pass_rate ASC;

________________________________________________________________________________

Document Control:

Version: 1.0

Created: 2025-01-24

Last Review: 2025-01-24

Next Review: 2025-04-24